WhatsApp integration — change log

CruDoc — per-clinic Meta Cloud API · foundation work, 5 October 2026

Covers the WhatsApp work only. UI and revenue changes made in the same session are not included here.

# 1. Why this work was needed

CruDoc already contained a WhatsApp integration — roughly 800 lines of backend, a client repository, a log model and delivery-status badges. None of it worked, for three independent reasons:

| # | Fault |
| --- | --- |
| 1 | functions/src/index.ts never exported ./whatsapp-endpoints, so no WhatsApp function was ever deployed. |
| 2 | The client posted to a hardcoded URL for the wrong Firebase project: asia-south1-svayatta-crudoc, where the project is svayatta-crudoc-dev. That call never reached a function. |
| 3 | Every failure path returned success with a fabricated message id. The log was written as "sent" and the UI showed a green "WhatsApp: Sent" badge for messages that were never sent. Campaigns did the same and recorded them as "delivered". |

The practical effect: the feature reported success while sending nothing. Any confidence in the existing delivery badges was misplaced.

Separately, around 17 buttons across the app sent by opening WhatsApp with a wa.me deep link, so a doctor had to send each message by hand.

# 2. Direction agreed

| Decision | Detail |
| --- | --- |
| Per-clinic numbers | Each clinic connects their own WhatsApp Business number through Meta Embedded Signup. CruDoc becomes a Meta Tech Provider. Not one shared number. |
| Fully automated | Every message sends in the background, patient-facing and business-to-business alike. WhatsApp never opens. |
| Queue, never fall back | A message that cannot send now — clinic not connected, template awaiting approval, patient opted out — waits and goes out when the blocker clears. |
| Documents | Bills, prescriptions, reports and referral letters send as real WhatsApp document messages rather than text that claims an attachment. |

# 3. Files added

| File | Lines | Purpose |
| --- | --- | --- |
| functions/src/whatsapp/tenants.ts | 360 | Per-clinic credential vault |
| functions/src/whatsapp/outbox.ts | 357 | The send queue |
| functions/src/whatsapp/templates.ts | 464 | All 17 message templates |
| functions/src/whatsapp/db.ts | 15 | Shared Firestore handle |
| functions/test/whatsapp-templates.test.js | 204 | 16 unit tests |
| docs/whatsapp-meta-status.md | 198 | Meta setup audit checklist |
| docs/whatsapp-meta-status.docx | — | The same checklist as a Word document |

## What each module does

tenants.ts — per-clinic credentials.

Configuration lives in Firestore so the server can list and sweep over it; the access token lives in Secret Manager, one secret per doctor, with a 90-second cache. Resolving by doctor id also fills a seam that already existed — the old sender took a doctorId parameter and ignored it.

A side effect worth knowing: this is what unblocks fault 1. Because tokens are read at runtime rather than bound with defineSecret at deploy time, the sending functions can finally be exported without forcing every deploy to supply secrets — which was the stated reason they were left out.

outbox.ts — the send queue.

Every message becomes a durable queued document rather than a direct call to Meta. This single mechanism provides the retry behaviour, the "send it once the template is approved" requirement, and rate limiting for campaigns. The dedupe key is the document id, so a double tap, a retried trigger or a re-synced appointment cannot send twice.

templates.ts — the message catalogue.

All 17 templates, covering bookings, reminders, payment and recall chasers, document delivery, referrals, lab cases and campaigns. Parameters are named everywhere and only become positional at the Meta boundary.

This fixes a real defect: the old sender hardcoded the booking confirmation’s six positional parameters for every template. A five-parameter reminder sent six is rejected by Meta with error 132000, so the reminder could never have worked once it stopped borrowing the confirmation template.

# 4. Files changed

| File | Change | Detail |
| --- | --- | --- |
| firestore.rules | +36 | Four new collections, all closed to clients |
| tests/firestore-rules/firestore.rules.test.js | +55 | Four tests proving that isolation |
| firestore.indexes.json | +6 idx | Outbox queries and the reminder sweep |
| functions/package.json | +1 dep | @google-cloud/secret-manager |

## Security rules

Four collections were added, and the important part is what they deny. A doctor cannot read even their own tenant record, because it names the Secret Manager entry holding the token that messages their patients.

| Collection | Access |
| --- | --- |
| whatsapp_tenants | Server only. No client read or write, including the templates subcollection. |
| whatsapp_message_index | Server only. Routes delivery receipts; readable it would expose other clinics’ message ids. |
| whatsapp_onboarding_sessions | Server only. A readable nonce would let someone attach their own WhatsApp account to another doctor. |
| whatsapp_connections | A doctor may read their own row only, and may never write it — so nobody can mark themselves connected. |

# 5. Verification

| Check | Result | Note |
| --- | --- | --- |
| TypeScript compile (tsc) | Pass | Clean, no errors |
| Lint (eslint) | Pass | No errors or warnings |
| Template unit tests | 16 pass | New |
| Existing appointments tests | 20 pass | No regression |
| Firestore rules tests | NOT RUN | See blocker below |

Could not be run: the Firestore rules tests are written but unexecuted. The emulator requires JDK 21 or above and this machine has Java 8. Install a current JDK and they will run.

The template tests check the things Meta rejects: variables numbered in order, no body starting or ending with a variable, no adjacent variables, an example for every parameter, and that named parameters map to the right positions.

# 6. Open items

- Firestore indexes are still not deployed at all. firebase.json has no "indexes" key, so the index file is ignored on deploy. Wiring it up was left alone deliberately: enabling it makes the next deploy delete any production index not in the file. Run firebase firestore:indexes against the real project and reconcile first.

- WHATSAPP_INTEGRATION_GUIDE.md is now wrong. It documents the single shared number model with a token in functions/.env and one template registered by hand. It also claims the system is live and automated, which was never true. It needs rewriting.

- Business Verification has not been started. It takes days to weeks and blocks everything clinic-facing, so it is the critical path.

- The billing question is unanswered: whether the ₹1999/month messaging module absorbs Meta’s per-message cost or excludes it. Clinics need to know before they attach a payment method.

# 7. What comes next

|  | Step | Blocked on |
| --- | --- | --- |
| 1 | Meta client: per-tenant sending against the Graph API | Nothing |
| 2 | Outbox worker: trigger plus retry sweep | Nothing |
| 3 | Appointment trigger, honest status badge, real scheduled reminder | Nothing |
| 4 | Clinic onboarding through Embedded Signup | Build now, verify after Business Verification |
| 5 | Template provisioning onto each clinic’s account | A connected account |
| 6 | Webhook hardening and multi-clinic routing | Nothing |
| 7 | Migrating the 17 deep-link buttons | Approved templates |

Worth noting: steps 1 to 3 and 6 need no Meta approval at all. They can be built and proven against Meta’s free test number while Business Verification runs, which is the main way to de-risk the timeline.