# CruDoc Dental Specialties: Implementation Handoff

This is the step-by-step plan for finishing every dental specialty in CruDoc. It's written so that another model (Sonnet on another account, DeepSeek, or any model without access to the repository) can do the work one task at a time, with you acting as its hands.

Repository: C:\Soham\Kamachya_Goshti\Svayatta_CruDoc (Flutter project in CruDoc/), branch main.

State this guide starts from: commit 3330a9f (Radiology module plus the dental clinical records).

Scope rule: no major 3D/2D modelling work (CBCT 3D rendering, STL mesh rendering, AI image models). Where those appear, build a clean placeholder page that says "Not built yet" and lists what's coming. Everything else must be built completely and to a high standard.

# Part 0: How to use this guide

## 0.1 Who does what

| You (the human) | The model |
| --- | --- |
| Pick the next task (the order is in 0.6) | Writes the code for that one task |
| Paste the Primer (Part 1) + the task + the files the task lists into the chat | Returns complete files or exact FIND/REPLACE edits |
| Create folders and files, and paste the code in | Never guesses an API; asks you to paste a file if it needs one |
| Run flutter analyze and paste the errors back | Fixes them |
| Run the app and tick the task's acceptance checklist | — |
| Commit | — |

The model can't see your disk. Everything it knows comes from what you paste. If an answer uses a class or function that isn't in the Primer or the files you pasted, ask it: "Where is X defined? I don't have it." Then paste that file, or tell it to use what the Primer lists.

## 0.2 The loop for every task

Open a new chat for each task. A short context gives better code.

Paste the prompt template from 0.3, filled in.

The model replies with files. For each one:

New file: create the folder if it's missing, create the file, and paste the content.

Modified file: replace the whole file if the model gave the whole file. If it gave FIND/REPLACE blocks, use your editor's Find and replace each block exactly once. If a FIND isn't found, tell the model which block failed.

In PowerShell, run:

cd C:\Soham\Kamachya_Goshti\Svayatta_CruDoc\CruDoc

flutter analyze lib/features/dental lib/features/shell lib/features/patients

(Use the folders the task names.) Copy every line with `error` or `warning` back to the model and say: "Fix these. Give full corrected files or FIND/REPLACE."

Repeat until the analyzer shows no errors or warnings. Info lines are optional.

Close the app if it's running, then run flutter run -d windows. Go through the task's Acceptance list and tell the model about anything that doesn't behave.

Commit:

git add -A

git commit -m "<task id>: <short description>"

## 0.3 Prompt template (copy, fill, paste)

You are implementing one task in CruDoc, a Flutter 3.41 desktop app (Windows), Riverpod 3, local-first SQLite. You can't see the repository; I paste everything you need.

RULES

- Follow the PRIMER below exactly: its design rules, widgets, data patterns and code style.

- Use only APIs that appear in the PRIMER or in the files I paste. If you need something else, stop and ask me to paste the file that defines it.

- Output for NEW files: the complete file, in one code block, with the path as the first line comment, e.g. `// lib/features/dental/records/perio_staging.dart`.

- Output for CHANGED files: if the file is under 400 lines, return the complete file. Otherwise return FIND/REPLACE blocks: FIND must be copied verbatim from the file I pasted and be unique; REPLACE is the new text.

- Build everything the task asks for, completely. No TODOs, no "implement later", no fake data. The only placeholders allowed are the ones the task explicitly marks as PLACEHOLDER; they must say "Not built yet" or "Not connected yet" honestly.

- After the code, list any folders I must create, and say which folders to run `flutter analyze` on.

PRIMER

<paste Part 1 of the guide>

TASK

<paste the task section, e.g. "P3 · Staging and grading calculator">

FILES

<paste each file the task lists under "Give the model", each in its own code block with its path>

## 0.4 Human intervention you'll need (the whole project)

These are the things only you can do. Each task also lists its own.

Paste files. Each task lists the files to paste. To open one fast: code <path> or Notepad.

Create folders and files. Paths are always relative to C:\Soham\Kamachya_Goshti\Svayatta_CruDoc\CruDoc\.

Search the code when a task says "find all places". In PowerShell from the CruDoc folder:

Get-ChildItem -Recurse lib -Filter *.dart | Select-String -Pattern 'isDentistProvider' | Select-Object Path, LineNumber, Line

Paste the result to the model.

Packages. When a task says to add a package, run flutter pub add <name>, then flutter pub get. Never edit pubspec.lock by hand.

Run the analyzer and the app (0.2). If the build fails with "Cannot open include file" and a very long path, your folder path is too long for Windows. Build from the main folder (C:\Soham\Kamachya_Goshti\Svayatta_CruDoc\CruDoc), or map a short drive with subst R: C:\Soham\Kamachya_Goshti\Svayatta_CruDoc and build from R:\CruDoc.

`lib/firebase_options.dart` is not in git. If a fresh checkout says it's missing, copy it from your main folder.

Don't run two `flutter test` commands in the same folder at once. It crashes on sqlite3.dll.

Clinical review. Norm tables, eruption ages, drug dose limits, consent wording, questionnaire wording and staging rules must be checked by a qualified dentist before real patients use them. Appendix D lists them all.

Official questionnaire wording. DC/TMD instruments (orofacial pain) and the ADA caries-risk form must be copied word for word from their official sources. You download them and paste the wording to the model (the task says where).

Decisions only you can make. Take these before the related tasks:

cloud provider and structure (Firestore, S3, Orthanc hosting)

AI provider and key

SMS gateway

WhatsApp Business API

the legal text for consents

Test data. Create a few patients in the app yourself. The code must never ship sample patients.

Commits. One commit per task keeps things easy to undo.

## 0.5 Rules to repeat to the model if its quality slips

One filled (primary) button per region. Everything else is secondary, inset, or a capsule.

No hard-coded colours, font sizes or radii. Use context.cru, CruType, CruSpace, CruRadius and CruSize.

Red only for patient safety or allergies; violet only for AI; amber means waiting or attention; green means done.

Every screen needs an empty state that explains what goes there and how to add the first item.

Every element must earn its place: no dead buttons, no duplicate controls, no switches that do nothing.

Controls shared across views of one screen stay in exactly the same position in every view.

Numbers use tabular figures (.tabular).

Never show fabricated patient data.

## 0.6 Where things stand and the order to work in

Built already (don't rebuild):

Radiology (Oral & Maxillofacial Radiologist sub-login):

Worklist with DICOM/picture import and drag and drop

Patient matching and referral intake

2D viewer with measurements, annotations, key images, export, CBCT slice stacks and a "3D" placeholder page

Filters, ceph tracing (all analyses including Wits and U1-SN), subtraction

Reports: templates, phrases, tooth findings, lesions, sign-off, addenda, PDF and share

Referrers with statements, fees into invoices, dose log, audit log, Settings → Radiology

PACS, scanner receiver, AI, dictation and secure links as honest "not connected" screens

Dental (all dentists):

Tooth chart (2D and 3D), procedures, treatment plans, sterilization

Clinical records card: perio chart, endo notes, recalls (sidebar tab), consents with signature, pain and TMD screener, Frankl, WHO surgical checklist

Tally against the spec (134 items): 55 done, 17 partly done, 10 screen only (not connected or not built), 1 done differently, 51 not started.

Order of work. Each specialty is one phase and ends with a sub-login ("Log in as …" under Dentist). Easiest first:

| Order | Phase | Specialty | Effort |
| --- | --- | --- | --- |
| 1 | F | Shared foundations (sub-login framework, numbering setting, referrals) | Medium; do first |
| 2 | P | Periodontics | Low |
| 3 | OP | Orofacial Pain | Low |
| 4 | E | Endodontics | Low |
| 5 | PD | Pediatric Dentistry | Low–medium |
| 6 | PA | Oral & Maxillofacial Pathology | Low–medium |
| 7 | OM | Oral Medicine | Medium |
| 8 | AN | Dental Anesthesiology | Medium |
| 9 | PR | Prosthodontics | Medium (3D viewer = placeholder) |
| 10 | OR | Orthodontics | Medium (3D scans = placeholder) |
| 11 | PH | Public Health Dentistry | Medium |
| 12 | OS | Oral & Maxillofacial Surgery | Medium (CBCT planning = placeholder) |
| 13 | R | Radiology leftovers | Low–medium |
| 14 | C | Cloud and infrastructure | Needs your decisions first |

# Part 1: Primer (paste this into every session)

## 1.1 Stack and layout

Framework: Flutter 3.41, Dart 3.11, Windows desktop first. There's also mobile code, but specialty screens are desktop-only.

State: flutter_riverpod 3. Use Provider, FutureProvider, FutureProvider.family, ConsumerWidget and ConsumerStatefulWidget. StateProvider comes from package:flutter_riverpod/legacy.dart and is used only in older code.

Local database: SQLite (SQLCipher) through LocalDatabaseService.instance.localDatabase. Tables are created on open with CREATE TABLE IF NOT EXISTS, with no migration ladder.

Packages available:

flutter_riverpod, intl, uuid, path, path_provider, url_launcher, shared_preferences

pdf, printing

file_picker v11: methods are static, e.g. FilePicker.pickFiles(...), FilePicker.saveFile(...), FilePicker.getDirectoryPath(...). There is no .platform.

image (pure Dart), archive, desktop_drop, geolocator

Import prefix: package:doctor_management_app/...

Key folders:

lib/core/models/doctor_specialty.dart         specialties and sub-specialties

lib/core/providers/specialty_provider.dart    active specialty and isXxxProvider flags

lib/core/services/local_database_service.dart SQLite schema (tables created here)

lib/core/theme/                               design tokens (CruColors, CruType, tokens)

lib/shared/widgets/cru/cru.dart               design widgets (import this one file)

lib/features/dashboard/presentation/dashboard_actions.dart  DesktopTab indices

lib/features/dashboard/presentation/dashboard_screen.dart   dashboard cards

lib/features/shell/components/cru_sidebar.dart             sidebar groups

lib/features/shell/presentation/desktop_shell.dart         tab to screen switch

lib/features/patients/presentation/patient_details_view.dart  Patient details cards

lib/features/dental/presentation/desktop/dental_ui.dart    dental UI kit

lib/features/dental/records/                  clinical records (JSON store + screens)

lib/features/radiology/                       radiology module

## 1.2 Design system (Calm Clinical)

Rules:

Colour roles: accent (Ink Blue) only for the single primary action, links and "now". Red only for allergies and patient safety. Violet (c.ai, c.aiTint) only for AI content. Amber means waiting or attention. Green means done. Patient avatars are grey monograms.

Radii: cards 24, inputs and buttons 12, icon tiles 10, chips and pills fully round.

Spacing: the 4-pt grid (4, 8, 12, 16, 20, 24, 32).

Type: Geist, bundled. All numbers are tabular.

Motion: 200–250 ms, easeOutCubic, no bounce.

Colours: final c = context.cru; gives:

surfaces: canvas, surface, inset, track

text: label, label2, label3

lines: separator, hairline

accent: accent, onAccent, accentText, accentTint

status: amber, amberText, amberTint, green, greenText, greenTint, redText, redTint, tealText, tealTint

AI: ai, aiTint

other: hoverFill, cardShadow, primaryButtonFill, primaryButtonText

Type styles: CruType.largeTitle, title, title2, headline, callout, text, subhead, caption, micro, groupLabel, metric. Modifiers: .w500, .w600, .tabular, .tint(color). Example: CruType.subhead.w600.tabular.tint(c.label).

Tokens:

CruSpace.s2 … s32, CruSpace.cardGap (20), CruSpace.stackGap (22), CruSpace.mainPadding (page padding)

CruRadius.card, CruRadius.control, CruRadius.bar

CruSize.control (40), CruSize.chip, CruSize.pill, CruSize.squareButton, CruSize.rowCapsule, CruSize.monogramRow, CruSize.monogramList, CruSize.dialog (420), CruSize.formDialog (760), CruSize.rightColumn (384), CruSize.progressBar

CruBreakpoint.wide, CruBreakpoint.compact

CruMotion.of(context), CruMotion.curve

cruShape(radius, side: BorderSide(...)) returns a ShapeBorder

Widgets (import package:doctor_management_app/shared/widgets/cru/cru.dart):

CruButton(label: 'Save', onPressed: () {}, icon: CruIcons.plus,

kind: CruButtonKind.primary /* secondary | inset | tinted | outline */, large: false, expand: false)

CruCapsuleButton(label: 'Open', onPressed: () {}, icon: CruIcons.whatsapp)   // list-row actions

CruIconButton(icon: CruIcons.close, semanticLabel: 'Close', tooltip: 'Close', onPressed: () {},

size: CruSize.squareButton, iconSize: 18)

CruLink(label: 'Delete this record', onPressed: () {})

CruCard(semanticLabel: 'Name', padding: EdgeInsets.all(16), child: ...)

CruSeparator(indent: 60)

CruPill(text: 'Done', background: c.greenTint, foreground: c.greenText)

CruIconTile(icon: CruIcons.user, tone: CruTileTone.accent /* teal | amber | neutral | green */)

CruMonogram(name: 'Asha Kulkarni', size: CruSize.monogramRow)

CruSegmentedControl<T>(segments: [CruSegment(v, 'Label')], selected: v, onChanged: (v) {}, semanticLabel: 'Show')

CruIcon(CruIcons.chevronRight, size: 16, strokeWidth: 2, color: c.label3)

CruInfoPill(text: 'Today')

CruProgressBar(value: 0.4)

CruKeycap('Ctrl')

// Forms (dialog in the Calm Clinical form style)

CruFormDialog(title: 'Add X', subtitle: '…', leading: CruIconTile(...), submitLabel: 'Save',

onSubmit: _save, busy: _saving, dirty: _dirty, notice: _error, footerHint: 'Ctrl + Enter to save',

body: Form(key: _form, child: Column(children: [

CruFormSection(first: true, title: 'Section', description: 'Why it matters.', children: [

CruFieldRow(children: [ CruTextField(...), CruTextField(...) ]),

]),

])))

CruTextField(label: 'Name', controller: c, hint: '…', optional: true, help: '…', prefix: '₹',

trailing: Widget?, maxLines: 1, keyboardType: …, inputFormatters: [...], validator: (v) => …,

onChanged: (v) {}, tabular: false, autofocus: false, textCapitalization: …)

CruPickerField(label: 'Date', icon: CruIcons.calendar, value: 'text or null', placeholder: 'Pick…',

onTap: () {}, optional: false, trailing: Widget?)

CruFieldFrame(label: 'Result', optional: true, help: '…', child: Widget)

Icons: CruIcons.plus, close, check, chevronLeft, chevronRight, chevronDown, search, calendar, clock, user, userPlus, patients, phone, whatsapp, pen, settings, warning, more, download, importExport, arrowUpRight, sparkle, rupee, box, mic, home, help.

A new icon is SVG path data on a 24-unit viewBox (stroke style):

static const myIcon = CruIconData('M4 12h16M12 4v16', circles: [(12, 12, 3)], rects: [(3, 3, 6, 6, 1.5)]);

## 1.3 Dental UI kit

From lib/features/dental/presentation/desktop/dental_ui.dart:

DentalFormat.date(d) /* 12 Sep 2026 */, .shortDate(d) /* 12 Sep */, .time(d) /* 3:40 PM */,

.day(d, now) /* Today, Yesterday, Mon 21 Sep */, .sameDay(a, b)

DentalPageHeader(title: 'Recalls', subtitle: '3 overdue', actions: [CruButton(...)])  // page title row

DentalSearchField(controller: c, hint: 'Search …', onChanged: (v) {})

DentalEmptyState(icon: X, title: 'No … yet', body: 'What goes here and how to add it.', actions: [CruButton(...)])

DentalListRow(semanticLabel: '…', onTap: () {}, minHeight: 56, child: Row(...))  // hoverable row

DentalGroupLabel('Today', trailing: '3 items')

DentalChoiceChip(label: 'Yes', selected: bool, onTap: () {}, onSurface: false)

DentalChipWrap<T>(options: [...], label: (t) => '…', isSelected: (t) => …, onTap: (t) {})

DentalPanelDialog(title: '…', subtitle: '…', leading: Widget?, width: CruSize.formDialog,

body: Widget /* scrolls */, footer: Row(...)?)   // list-style dialog

Future<bool> confirmDental(context, title: 'Delete?', body: '…', action: 'Delete')

Future<DateTime?> pickDentalDate(context, initial: d, last: d, helpText: '…')

The dashboard glance strip (features/dashboard/presentation/widgets/glance_card.dart):

GlanceStrip(semanticLabel: '…', cells: [

Column(crossAxisAlignment: CrossAxisAlignment.start, mainAxisSize: MainAxisSize.min,

children: [GlanceLabel('Overdue'), GlanceMetric('3'), GlanceCaption(Text('Past due date'))]),

])

SkeletonCard(rows: 1, rowHeight: 72)   // features/dashboard/presentation/widgets/skeleton.dart

DashFormat.plural(3, 'study', 'studies')   // features/dashboard/domain/dashboard_format.dart

DentalChart (features/dental/domain/dental_chart.dart):

adultUpper = 18…11, 21…28; adultLower = 48…41, 31…38

childUpper = 55…51, 61…65; childLower = 85…81, 71…75

isValid(t), isPrimary(t), name(t) (e.g. "Upper left first molar")

## 1.4 Data: the clinical records store (use this for all new dental data)

File: lib/features/dental/records/dental_records_repo.dart. Table dental_records(id, doctorId, patientId, kind, data JSON, recordedAt, isDeleted, createdAt, updatedAt). One row is a DentalRecord, and each feature owns a kind.

abstract final class RecKind { perio, endo, consent, recall, recallRule, pain, tmd, frankl, checklist, meta }

// Add new kinds as constants here (e.g. 'referral', 'biopsy', 'labCase').

class DentalRecord {

String id; String patientId /* '' for clinic-wide records */; String kind;

Map<String, dynamic> data; DateTime recordedAt /* when it happened / due */;

DateTime createdAt, updatedAt;

String str(key); int? integer(key); double? number(key); DateTime? date(key) /* data[key] as epoch ms */;

DentalRecord copyWith({Map<String,dynamic>? data, DateTime? recordedAt});

factory DentalRecord.create(String patientId, String kind, Map<String,dynamic> data, {DateTime? at});

}

typedef RecKey = ({String patientId, String kind});

final patientRecordsProvider   // FutureProvider.family<List<DentalRecord>, RecKey>, newest first

final clinicRecordsProvider    // FutureProvider.family<List<DentalRecord>, String kind>, all patients

Future<void> saveDentalRecord(WidgetRef ref, DentalRecord r);   // saves + refreshes both providers

Future<void> deleteDentalRecord(WidgetRef ref, DentalRecord r); // soft delete + refresh

void recToast(BuildContext context, String message);            // snackbar

abstract final class RecIcons { perio, endo, consent, recall, pain, frankl, checklist }

// repository: ref.read(dentalRecordsRepoProvider).completedProcedures(doctorId, since)

//   returns (patientId, name, at) for completed procedures

// doctor id: ref.read(dentalDoctorIdProvider)

//   from features/dental/presentation/providers/dental_desktop_providers.dart

Reading and saving:

final list = ref.watch(patientRecordsProvider((patientId: p.id, kind: RecKind.endo))).value

?? const <DentalRecord>[];

await saveDentalRecord(ref, DentalRecord.create(p.id, RecKind.endo, {'tooth': '36', 'status': 'open'}));

await saveDentalRecord(ref, existing.copyWith(data: {...existing.data, 'status': 'done'}));

Rules for JSON:

Only JSON-safe values: strings, numbers, bools, lists and maps.

Store dates as millisecondsSinceEpoch ints.

Store images as files. Store the file path, or base64 when small (under 100 KB, e.g. a signature).

Files go under getApplicationSupportDirectory()/dental/<feature>/.

Existing legacy dental tables (older code, leave them as they are): dental_procedure_catalog, tooth_chart_entries, procedure_log_entries, treatment_plan_line_items, sterilization_log_entries. Providers are in features/dental/presentation/providers/dental_providers.dart:

patientToothChartProvider(id)

patientProcedureLogProvider(id)

patientTreatmentPlanProvider(id), whose items have procedureName, estimatedPrice, status, isDeleted

## 1.5 Patients

`Patient` (features/patients/data/models/patient.dart): id, firstName, lastName, fullName, phone, email, gender, dateOfBirth, age, diagnosis (list), notes, isArchived.

All patients: ref.watch(patientsStreamProvider).value (features/patients/data/providers/patient_providers.dart).

`PatientActions` (features/patients/presentation/patient_actions.dart):

call(context, p)

whatsApp(context, p, message: '…'), which opens WhatsApp with the text

newVisit(context, ref, p), which opens the booking form

edit(context, ref, p)

Picking a patient: pickRadPatient(context, title: '…', subtitle: '…') from features/radiology/presentation/radiology_dialogs.dart returns a Patient?.

Patient details: lib/features/patients/presentation/patient_details_view.dart builds cards in _DetailsBody.

For dentists: chart = ToothChartCard(...), procedures = DentalProceduresCard(...), records = DentalRecordsCard(patient: p).

Wide layout: _Stack([?imaging, ?chart, ?noPlan, planOrPayments, notes]) on the left and _Stack([?procedures, ?records, visits, history]) on the right. ?x means "include if not null".

Clinical records card: lib/features/dental/records/dental_records_card.dart. Each feature adds one row: icon, title, a one-line status, and a tap to open.

## 1.6 Shell: adding a sidebar page

lib/features/dashboard/presentation/dashboard_actions.dart → abstract final class DesktopTab. It has indices 0–15 (dashboard 0 … recalls 15). Add static const myTab = 16; using the next free number, add it to label(tab), and add it to isDental(tab) if only dentists should see it.

lib/features/shell/presentation/desktop_shell.dart:

Append a label to _labels and an icon to _icons. The list position must equal the tab number.

Add a case DesktopTab.myTab: return const MyScreen(); in _buildScreen.

lib/features/shell/components/cru_sidebar.dart → _groupsFor({required bool dentist, required bool radiologist}): add _NavItem(DesktopTab.myTab, 'Label', SomeIcon) inside the right group.

Screen layout (copy this pattern):

class MyScreen extends ConsumerStatefulWidget { const MyScreen({super.key}); ... }

// build:

return Padding(padding: CruSpace.mainPadding, child: Column(

crossAxisAlignment: CrossAxisAlignment.stretch, children: [

DentalPageHeader(title: 'Title', subtitle: 'Status line', actions: [/* secondary..., one primary last */]),

const SizedBox(height: CruSpace.cardGap),

GlanceStrip(...),                      // 3–4 numbers that matter

const SizedBox(height: CruSpace.cardGap),

Row(children: [CruSegmentedControl(...), const Spacer(), SizedBox(width: 280, child: DentalSearchField(...))]),

const SizedBox(height: CruSpace.cardGap),

Expanded(child: CruCard(padding: const EdgeInsets.fromLTRB(12, 4, 12, 12),

child: items.isEmpty ? Center(child: DentalEmptyState(...)) : ListView(children: [...]))),

]));

A full-screen page (not a tab) is pushed with:

Navigator.of(context, rootNavigator: true).push(MaterialPageRoute<void>(

builder: (_) => Theme(data: Theme.of(context), child: const MyPage())));

## 1.7 Specialties and sub-logins

Model: lib/core/models/doctor_specialty.dart.

enum DoctorSpecialtyType { generalPhysician, cardiologist, pediatrician, dentist, dermatologist, orthopedic, gynecologist, psychiatrist, physiotherapy, homeopathy, oralRadiologist }.

DoctorSpecialty fields: type, label, shortLabel, tagline, icon, accentColor, gradientColors, demoEmail, demoPassword, quickActions, and parent (the parent specialty type for a sub-login).

Helpers: rootType, isUnder(type), DoctorSpecialty.all (top level only), dentalSubspecialties, everything, subspecialtiesOf(type), ofType(type), fromString(raw).

Where the choice appears: sub-logins show automatically under Dentist in sign-in (SubspecialtyRow), in onboarding, and in the specialty switcher ("Log in as" chips on the Dentist card). Adding an entry to dentalSubspecialties is enough for it to show up in all three.

Providers (lib/core/providers/specialty_provider.dart):

activeDoctorSpecialtyProvider (a stream of DoctorSpecialty)

isDentistProvider (type == dentist)

isOralRadiologistProvider

Task F1 adds isDentalClinicianProvider and activeDentalSubspecialtyProvider.

Demo login: lib/core/services/demo_session_service.dart → _getDemoDoctorName switches on the type. Add a case for every new type or it won't compile.

## 1.8 Common patterns

PDF:

import 'package:pdf/pdf.dart'; import 'package:pdf/widgets.dart' as pw; import 'package:printing/printing.dart';

final doc = pw.Document();

doc.addPage(pw.MultiPage(pageFormat: PdfPageFormat.a4, margin: const pw.EdgeInsets.all(36), build: (_) => [

pw.Text('Title', style: pw.TextStyle(fontSize: 16, fontWeight: pw.FontWeight.bold)),

pw.TableHelper.fromTextArray(headers: ['A', 'B'], data: [['1', '2']]),

]));

await Printing.layoutPdf(name: 'File name', onLayout: (_) => doc.save());

// The default PDF font has no ₹. Write 'Rs' in PDFs.

Clinic and doctor names: ref.read(doctorIdentityProvider).clinicName and .fullName (both nullable), from features/dashboard/data/providers/doctor_identity_provider.dart.

SMS: launchUrl(Uri(scheme: 'sms', path: phone, queryParameters: {'body': text})) returns false when the computer has no SMS app. Show "No SMS app on this computer. Use WhatsApp instead."

Email: launchUrl(Uri(scheme: 'mailto', path: email, queryParameters: {'subject': s, 'body': b})).

Saving a file: final path = await FilePicker.saveFile(dialogTitle: '…', fileName: 'x.csv', bytes: bytes);

Opening a file with its default app: launchUrl(Uri.file(path)).

Charts: draw small trend charts with a CustomPainter. Lines use c.label / c.label3, bars use c.amber at 35% alpha, and grid lines use c.hairline. Existing example: _TrendPainter in perio_chart_screen.dart.

## 1.9 Code style

Short doc comments that say why or what it's for, e.g. /// Recalls: who should come back. No essays.

Private widgets start with _. One feature goes in one folder, with files under about 600 lines (split big screens into files).

UI copy is plain English, sentence case and short: "No recalls yet", "Save", "Add referral". Never shout ("SUBMIT!"), never use exclamation marks, and never say "Successfully".

Handle loading: value == null means loading, so show SkeletonCard or SizedBox.

Destructive actions ask first with confirmDental.

All TextEditingControllers and FocusNodes are disposed.

After an await, check if (!mounted) return; (in State) or if (!context.mounted) return; before using context.

Null-aware list elements are allowed: [?maybeWidget]. So are null-aware map entries: {'k': ?maybeValue}.

# Part 2: The tasks

Each task has the same layout:

Goal: what it's for.

Give the model: the Primer, this task, and these files.

Create / Change: exact paths.

Data: the record kind and its JSON shape.

Build: screens, behaviour and edge cases.

Acceptance: what you check in the app.

Human: anything only you can do.

Task IDs: F foundations, P periodontics, OP orofacial pain, E endodontics, PD pediatric, PA pathology, OM oral medicine, AN anesthesiology, PR prosthodontics, OR orthodontics, PH public health, OS oral surgery, R radiology, C cloud.

# Phase F: Shared foundations (do these first, in order)

## F1 · Sub-login framework for dental specialists

Goal. Every dental specialist (Periodontist, Endodontist…) logs in "under Dentist". Specialists must get all the general dentist's screens (tooth chart, procedures, treatment plans, sterilization, recalls, clinical records) plus their own. Today several checks only let the plain "Dentist" type through, so a specialist would lose those screens. This task fixes that once and adds the hooks each specialty uses.

Give the model:

lib/core/models/doctor_specialty.dart

lib/core/providers/specialty_provider.dart

lib/features/shell/components/cru_sidebar.dart

lib/features/patients/presentation/patient_details_view.dart

lib/features/dashboard/presentation/dashboard_screen.dart

The search result from Human below.

Change:

specialty_provider.dart:

Change isDentistProvider so it means "treats dental patients": the Dentist family except the Oral & Maxillofacial Radiologist.

/// Dentists and dental specialists who treat patients: the Dentist

/// family except the Oral & Maxillofacial Radiologist (who reads scans).

final isDentistProvider = Provider<bool>((ref) {

final s = ref.watch(activeDoctorSpecialtyProvider).value;

return s != null &&

s.rootType == DoctorSpecialtyType.dentist &&

s.type != DoctorSpecialtyType.oralRadiologist;

});

/// The dental specialty of this login (null for a general dentist and

/// for other specialties). Specialty screens and cards key off this.

final activeDentalSubspecialtyProvider = Provider<DoctorSpecialtyType?>((ref) {

final s = ref.watch(activeDoctorSpecialtyProvider).value;

return s != null && s.parent == DoctorSpecialtyType.dentist ? s.type : null;

});

patient_details_view.dart: replace final isDentist = specialty == DoctorSpecialtyType.dentist; with final isDentist = ref.watch(isDentistProvider);. Keep the rest as it is.

dashboard_screen.dart: replace the _isDentist getter body (it checks for 'dent' in the specialty text) with ref.watch(isDentistProvider).

lib/features/patients/presentation/patient_details.dart around line 196 (mobile): replace specialty.type == DoctorSpecialtyType.dentist with specialty.isUnder(DoctorSpecialtyType.dentist) && specialty.type != DoctorSpecialtyType.oralRadiologist.

cru_sidebar.dart: add a DoctorSpecialtyType? sub parameter to _groupsFor, and call it with sub: ref.watch(activeDentalSubspecialtyProvider). Add this at the end of the returned list:

// Specialty pages for this dental login (each phase adds its own).

if (specialtyNav(sub).isNotEmpty) _NavGroup(specialtyNavTitle(sub), specialtyNav(sub)),

Put specialtyNav and specialtyNavTitle in the same file, above _groupsFor:

/// Extra sidebar pages per dental specialty. Phases add cases here.

List<_NavItem> specialtyNav(DoctorSpecialtyType? sub) => switch (sub) {

_ => const [],

};

String specialtyNavTitle(DoctorSpecialtyType? sub) =>

sub == null ? '' : DoctorSpecialty.ofType(sub).shortLabel;

Create lib/features/dental/specialties/specialty_cards.dart:

/// Dashboard cards for the dental specialty of this login. Each phase adds

/// a case; general dentists get none.

List<Widget> dentalSpecialtyCards(DoctorSpecialtyType? sub, ValueChanged<int> onNavigate) =>

switch (sub) {

_ => const <Widget>[],

};

In dashboard_screen.dart, after the DentalTodayCard line in left, add:

...dentalSpecialtyCards(ref.watch(activeDentalSubspecialtyProvider), widget.onNavigateToTab),

The sub-login template. Each phase's step 1 fills this in:

doctor_specialty.dart:

Add the enum value (e.g. periodontist) at the end of DoctorSpecialtyType.

Add a const like this:

static const _periodontist = DoctorSpecialty._(

type: DoctorSpecialtyType.periodontist,

parent: DoctorSpecialtyType.dentist,

label: 'Periodontist',

shortLabel: 'Perio',

tagline: 'Gum Health, Perio Charting & Maintenance',

icon: Icons.spa_outlined,

accentColor: Color(0xFF0F766E),

gradientColors: [Color(0xFFCCFBF1), Color(0xFF99F6E4), Color(0xFFE0F2FE)],

demoEmail: 'perio@crudoc.com',

demoPassword: 'demo1234',

quickActions: ['Perio chart', 'Recalls', 'Staging', 'Root planing'],

);

Add it to dentalSubspecialties.

In fromString, add a keyword check before the 'dent' check, e.g. if (lower.contains('periodont')) return _periodontist;.

demo_session_service.dart: add a case DoctorSpecialtyType.periodontist: return 'Dr. …'; (a neutral demo name).

cru_sidebar.dart specialtyNav: add the specialty's pages.

specialty_cards.dart: add the specialty's dashboard card.

Acceptance:

A general dentist sees exactly what they saw before.

The Radiologist login still has no chairside dental pages.

The analyzer is clean.

Human. Before starting, run this and paste the output:

Get-ChildItem -Recurse lib -Filter *.dart | Select-String -Pattern "isDentistProvider|DoctorSpecialtyType.dentist|contains\('dent'\)" | Select-Object Path, LineNumber, Line

## F2 · Tooth numbering setting (FDI or Universal)

Goal. Each clinic chooses how tooth numbers are shown. Storage always stays FDI ('36').

Give the model:

lib/features/dental/domain/dental_chart.dart

lib/features/dental/records/dental_records_repo.dart

lib/features/settings/presentation/desktop_settings_screen.dart

Every file from the Human search below.

Create lib/features/dental/domain/tooth_numbering.dart:

enum ToothNumbering { fdi, universal }

/// The label to show for an FDI tooth id.

///

/// Universal: permanent teeth run 1–32 from the upper right third molar

/// (18→1 … 11→8, 21→9 … 28→16, 38→17 … 31→24, 41→25 … 48→32). Primary

/// teeth run A–T (55→A … 51→E, 61→F … 65→J, 75→K … 71→O, 81→P … 85→T).

String toothLabel(String fdi, ToothNumbering n) { ... }

/// The clinic's choice, stored as a meta record (kind 'meta', data

/// {'what': 'numbering', 'value': 'fdi' | 'universal'}). Default FDI.

final toothNumberingProvider = FutureProvider<ToothNumbering>(...);

Future<void> setToothNumbering(WidgetRef ref, ToothNumbering n);

Settings. In desktop_settings_screen.dart, add SettingsSection.dental('Dental', DentalIcons.tooth), shown only when isDentistProvider is true. Filter it the same way radiology is filtered for radiologists: the sections: list passed to _SectionList. The section has one card, "Tooth numbering", with a CruSegmentedControl (FDI, Universal) and a line explaining the difference. F3, P and PD tasks add rows to this section later.

Change. In every place a tooth id is displayed (not stored or looked up), wrap it: Text(toothLabel(t, numbering)), where final numbering = ref.watch(toothNumberingProvider).value ?? ToothNumbering.fdi;. Typical places:

the 2D and 3D tooth charts (tooth number text and callouts)

the tooth condition editor and tooth history sheet

procedure rows

treatment plan rows

perio chart headers

the endo list

consents that list teeth

radiology report tooth findings

Input fields that take a tooth number stay FDI. Their hint says "FDI".

Acceptance. Switch to Universal: the chart, perio chart and procedure lists show 1–32 and A–T. Switch back and FDI shows again. Nothing stored changes.

Human. Run this and paste the result. Then paste each listed file in turn, several per session if they're small:

Get-ChildItem -Recurse lib\features\dental,lib\features\patients,lib\features\radiology\presentation\reports -Filter *.dart | Select-String -Pattern "tooth|Tooth" | Select-String -Pattern "Text\(" | Select-Object Path, LineNumber, Line

## F3 · Referrals: sent and received

Goal. Refer a patient to a specialist (sent), or log a patient referred to you (received). Track status, attach files, produce a referral or reply letter, and send it by WhatsApp or email. Endodontics, Oral Surgery, Orthodontics, Pathology and Oral Medicine all use this.

Give the model:

lib/features/dental/records/dental_records_repo.dart

lib/features/dental/records/recalls.dart (as the style reference for a full screen with a glance strip, list rows and a popup menu)

lib/features/dental/records/dental_records_card.dart

lib/features/shell/presentation/desktop_shell.dart

lib/features/shell/components/cru_sidebar.dart

lib/features/dashboard/presentation/dashboard_actions.dart

Create:

lib/features/dental/referrals/referral_models.dart: kinds, statuses and helpers.

lib/features/dental/referrals/referrals_screen.dart: the sidebar tab.

lib/features/dental/referrals/referral_dialogs.dart: the new/edit referral dialog, the contact picker, the contact dialog and the status menu.

lib/features/dental/referrals/referral_pdf.dart: the letter PDFs.

Data (add to RecKind: referral, referralContact):

// referralContact  (patientId '')

{ "name": "Dr. Rao", "clinic": "", "specialty": "Endodontist", "phone": "", "email": "", "city": "", "notes": "" }

// referral  (patientId = the patient; recordedAt = created)

{ "direction": "out" | "in",

"contactId": "...", "contactName": "Dr. Rao", "contactSpecialty": "Endodontist",

"reason": "Retreatment 36", "teeth": ["36"], "findings": "…", "question": "…",

"urgency": "routine" | "soon" | "urgent",

"attachments": ["C:\\…\\dental\\referrals\\<id>\\iopa.jpg"],

"status": "draft" | "sent" | "acknowledged" | "seen" | "completed" | "declined",

"history": [ { "status": "sent", "at": 1790000000000, "note": "" } ],

"reply": "text of the treatment summary (received referrals)" }

Build:

Sidebar tab "Referrals" (next free DesktopTab index, in the Patients group, dentists only):

Header: "Referrals" with a status subtitle ("4 open · 1 urgent"). Actions: secondary "Contacts" (contact list dialog) and primary "New referral".

Glance strip: Open sent, Waiting for reply (sent or acknowledged), Received to see, Completed this month.

Segments: Sent · Received · Completed. Plus search.

Rows: date · patient · to or from · reason · urgency pill (urgent is amber; red is not used) · status pill · a WhatsApp capsule · a "…" menu.

The menu for sent referrals: Mark acknowledged, Mark seen, Mark completed, Declined, Letter (PDF), Delete.

For received referrals: Book visit (PatientActions.newVisit), Write reply, Mark completed.

Empty state: says what referrals are and has "New referral".

New/edit referral dialog (CruFormDialog):

direction segments (I'm referring / Referred to me)

patient (pickRadPatient unless given)

contact picker with "Add contact"

reason, teeth (FDI, comma separated, validated with DentalChart.isValid), findings, question, urgency segments

attachments: "Add files" uses FilePicker.pickFiles(allowMultiple: true). Copy each file into getApplicationSupportDirectory()/dental/referrals/<referralId>/. Show the list with open (launchUrl(Uri.file(path))) and remove.

Save creates a draft.

Send:

"WhatsApp" builds the letter PDF, saves it to the referral folder, opens WhatsApp to the contact's phone with a short message (patient, reason, urgency, "letter attached"), and shows a "Show letter in folder" snackbar action. Sets status sent and adds a history entry.

"Email" is the same with mailto:.

Letter PDF:

clinic and doctor header

To, Date, Re: patient (name, age, sex)

Reason, Teeth, Findings, Question, Urgency

"Attached: N files"

Signature line (doctor name)

For received referrals, a "Treatment summary" letter back to the referrer with the reply text.

Patient details: add a "Referrals" row to DentalRecordsCard: "2 open · last to Dr. Rao". Tap opens the patient's referrals in a DentalPanelDialog with "New referral".

Shared case access (PLACEHOLDER). At the bottom of the referral dialog show an inset note: "Sharing the case with the other doctor inside CruDoc needs the cloud: not connected yet." No button.

Acceptance:

Create a contact, then a referral with 2 attachments, send it on WhatsApp (the letter opens and saves), and mark it seen then completed. The glance numbers update.

Log a received referral, book the visit, write a reply, and print the reply letter.

The patient card shows the referrals.

Human:

Try WhatsApp on a real number.

Check the letter wording and layout with a dentist.

# Phase P: Periodontics

## P1 · Periodontist sub-login

Follow the F1 template:

Enum and label: periodontist, label "Periodontist", short label "Perio".

Sidebar group "Perio": "Perio patients" (the P5 screen). Recalls is already in the Patients group.

Dashboard: the P5 card.

Give the model: the files listed in F1's template, plus this list.

## P2 · Staging and grading (2017 AAP/EFP classification)

Goal. Turn a perio exam into a diagnosis: health, gingivitis, or periodontitis Stage I–IV, extent, Grade A–C. The periodontist confirms and edits it.

Give the model:

lib/features/dental/records/perio_chart_screen.dart (it defines PerioTooth, PerioSummary and perioSummaryOf)

dental_records_repo.dart

Create lib/features/dental/records/perio_staging.dart and add a "Stage and grade" secondary button to the perio chart header. It opens a DentalPanelDialog.

Data: kind perioDx (add to RecKind), recordedAt = the exam date:

{ "examId": "<perio record id>", "diagnosis": "periodontitis" | "gingivitis" | "health",

"stage": 1-4, "extent": "localized" | "generalized" | "molarIncisor", "grade": "A" | "B" | "C",

"inputs": { "boneLossPct": 25, "teethLostToPerio": 0, "age": 45, "smokingPerDay": 0,

"diabetes": "none" | "controlled" | "uncontrolled", "hba1c": 6.4,

"complexity": ["verticalDefect", "furcationII", "ridgeDefect", "mastDysfunction", "biteCollapse", "under20Teeth"] },

"auto": { same fields as computed }, "overridden": true | false, "notes": "" }

Rules (implement exactly, and show the reasoning in the dialog):

Periodontitis vs. health or gingivitis (intact periodontium):

Periodontitis if interdental CAL ≥ 2 mm at ≥ 2 non-adjacent teeth, or buccal/oral CAL ≥ 3 mm with PD > 3 mm at ≥ 2 teeth.

Otherwise, if bleeding ≥ 10%, it's gingivitis: localized for 10–30% and generalized above 30%.

Otherwise health.

Stage, from worst interdental CAL: 1–2 mm → I; 3–4 mm → II; ≥ 5 mm → III. Radiographic bone loss (entered by the doctor) overrides it: < 15% → I, 15–33% → II, beyond the coronal third → III.

Tooth loss from perio: 1–4 teeth makes it at least III; ≥ 5 teeth makes it IV.

Complexity raises the stage: max PD ≥ 6 mm, vertical defect ≥ 3 mm, furcation II/III or a moderate ridge defect make it at least III. Masticatory dysfunction, secondary occlusal trauma (mobility ≥ 2), a severe ridge defect, bite collapse, or fewer than 20 teeth make it IV.

Extent: localized if < 30% of teeth are involved (CAL ≥ 3 mm), otherwise generalized. "Molar/incisor pattern" is a manual choice.

Grade: start at B.

It's A when bone loss % ÷ age < 0.25, and C when > 1.0.

Risk factors can only raise it: smoking < 10 per day → at least B, ≥ 10 → C; diabetes with HbA1c < 7 → at least B, ≥ 7 → C.

The dialog shows the computed result, every input (editable), and a line per rule that fired ("Stage III: max PD 7 mm at 46"). "Save diagnosis" stores it. If the doctor changes the result, overridden becomes true.

UI:

Left column: inputs (bone loss %, teeth lost, age prefilled from the patient, smoking chips, diabetes chips with HbA1c, complexity checkboxes).

Right column: the result in large type ("Periodontitis · Stage III · Generalized · Grade B"), with the reasons listed below it.

The perio chart header subtitle shows the saved diagnosis for the loaded exam.

Acceptance. A chart with max CAL 5 mm at 3 teeth, 28% bone loss, a 40-year-old non-smoker, gives Stage III, generalized, Grade B, with the reasons shown. Change the smoking input to ≥ 10 per day and it becomes Grade C.

Human. A periodontist should check the rules against the 2017 classification paper (Tonetti, Greenwell & Kornman 2018) before clinical use.

## P3 · Plaque index (O'Leary)

Goal. Record which tooth surfaces have plaque, and track hygiene over time.

Give the model: perio_chart_screen.dart and dental_records_repo.dart.

Change:

Add a CruSegmentedControl at the top of the perio chart card: "Pockets · Plaque".

In Plaque mode, show the same arches with 4 small squares per tooth (M, D, B, L). Clicking toggles plaque (filled c.label). Missing teeth are skipped.

Show the score = surfaces with plaque ÷ (present teeth × 4) × 100, one decimal place, next to the other summary numbers.

Store it in the same perio record: data['plaque'] = {'16': [true, false, true, false], …} (order M, D, B, L).

The trend chart gets a third series, plaque %, as a dashed c.label2 line.

The PDF print adds a "Plaque" row per arch and the score.

Acceptance. Toggling surfaces updates the % live, it saves, the % appears in the history list and the trend, and it prints.

## P4 · Root planing by quadrant (SRP)

Goal. Plan and record non-surgical therapy by quadrant, then re-evaluate.

Create lib/features/dental/records/srp_dialog.dart, and add a row "Root planing" to DentalRecordsCard (dentists; all logins).

Data: kind srp, one record per course of therapy:

{ "quadrants": { "UR": {"status": "planned" | "done", "date": ms, "anaesthesia": "Lidocaine 2% 1 cartridge", "notes": ""},

"UL": {...}, "LL": {...}, "LR": {...} },

"reevaluationDue": ms, "reevaluatedExamId": "" }

Build:

A dialog with 4 quadrant tiles in a 2×2 grid laid out like the mouth. UR is top-left, which is correct from the dentist's view.

Each tile shows its status and date. Tapping opens a small form: done date, anaesthesia, notes.

When all planned quadrants are done, show "Re-evaluate on <done + 6 weeks>" with a button "Set recall". It creates a recall (kind recall, reason "Perio re-evaluation", due in 6 weeks, status: 'pending').

The card row shows "2 of 4 quadrants done" or "Re-evaluation due 12 Oct".

Acceptance:

Plan all four, finish two: the card says 2 of 4.

Finish all four and set the recall: it shows on the Recalls page.

## P5 · Perio patients page and dashboard card

Goal. A periodontist's worklist: who has active disease, who is due for maintenance.

Create:

lib/features/dental/specialties/perio/perio_patients_screen.dart, the "Perio patients" tab from P1.

lib/features/dental/specialties/perio/perio_today_card.dart.

Build:

The page's glance strip:

patients charted

deep pockets: patients whose latest exam has sites ≥ 6 mm

bleeding ≥ 30%: patients whose latest exam is at or above it

maintenance due: open recalls whose reason contains "perio", due within 14 days or overdue

List: one row per charted patient, from clinicRecordsProvider(RecKind.perio) grouped by patient using the newest exam.

Each row: name · last exam date · mean PD · bleeding % · sites ≥ 6 · the stage and grade if a perioDx exists · next recall date.

Segments: All · Active disease (stage III/IV or sites ≥ 6) · Maintenance due.

Tapping a row opens PerioChartScreen(patient). Look the patient up in patientsStreamProvider.

Card: three rows, like DentalTodayCard:

Maintenance due (count), which opens the Recalls tab

Active disease (count), which opens Perio patients

Exams this month (count)

Acceptance. The numbers match what you entered; the rows open the right chart.

## P6 · Patient perio report (plain language)

Goal. A one-page PDF the patient takes home: their gum health in plain words.

Create lib/features/dental/records/perio_patient_report.dart. Add a "Patient report" secondary button in the perio chart header.

Content:

clinic header, patient, date

"Your gum health": the diagnosis in plain words, e.g. "Gum disease (periodontitis), stage 2 of 4" with a short explanation

"Bleeding gums": bleeding % with one line ("Healthy gums bleed at less than 10% of places")

"Deep pockets": number of sites ≥ 5 mm

"Plaque": plaque %

a small upper/lower diagram with a coloured dot per tooth (grey healthy, amber pocket 4–5 mm, dark amber ≥ 6 mm)

"What to do": brushing, cleaning between the teeth and the recall date, from the patient's recall

a comparison with the previous exam ("Bleeding went from 42% to 18%")

Acceptance. It prints for a patient with 2 exams and shows the comparison.

Human. A periodontist checks the patient-facing wording.

# Phase OP: Orofacial Pain

## OP1 · Orofacial pain specialist sub-login

Enum and label: orofacialPain, label "Orofacial Pain Specialist", short label "Pain".

Sidebar group "Pain": "Pain patients" (OP7).

Dashboard: the OP7 card.

## OP2 · DC/TMD Symptom Questionnaire (Axis I)

Goal. The official DC/TMD symptom questionnaire, whose answers point to which Axis I diagnoses to examine.

Human, before starting. Download from the INfORM / DC/TMD consortium site (rdc-tmdinternational.org, "DC/TMD Symptom Questionnaire", English). Paste the exact question text and answer options to the model. The instrument is free to use; keep the wording exact.

Give the model: lib/features/dental/records/clinical_forms.dart (the existing TMD screener pattern), dental_records_repo.dart, and the questionnaire text.

Create lib/features/dental/specialties/pain/dc_tmd_forms.dart: a stepper dialog (DentalPanelDialog, width CruSize.formDialog). Its sections follow the questionnaire: Pain, Headache, Jaw joint noises, Closed locking, Open locking.

Answers are chips (Yes/No, or the listed options).

Skip logic follows the form. For example, if "Pain in jaw, temple, in the ear, or in front of the ear" is No, skip the pain follow-ups.

Data: kind dctmdSq: { "answers": { "q1": "yes", "q2": {...} }, "flags": ["myalgia", "arthralgia", "headacheAttributed", "discDisplacement", "degenerative", "subluxation"] }.

Build. After saving, show "Examine for:" with the flagged diagnoses, derived from the questionnaire's published decision rules. Store the flags. It's listed in the Pain and TMD dialog under the screener.

Acceptance. Answers with jaw pain changed by chewing flag myalgia or arthralgia to examine. A "No" to pain skips the pain follow-ups.

## OP3 · Axis II instruments: GCPS v2, JFLS-8, PHQ-4, OBC

Human, before starting. Download the official GCPS v2.0, JFLS-8, PHQ-4 and Oral Behaviors Checklist from the same site. Paste the wording.

Create lib/features/dental/specialties/pain/axis2_forms.dart: one dialog per instrument, with the same pattern as OP2.

Scoring (implement exactly):

GCPS v2:

Characteristic Pain Intensity (CPI) = the mean of the current, worst and average pain items (0–10) × 10.

Disability points come from the interference items and disability days, as the scoring manual says.

Grade 0 = no pain. I = CPI < 50 with < 3 disability points. II = CPI ≥ 50 with < 3 points. III = 3–4 points. IV = 5–6 points.

JFLS-8: the mean of the answered items (0–10). Show the score to one decimal place.

PHQ-4: items 0–3. Anxiety (the first 2) ≥ 3 → "anxiety screen positive". Depression (the last 2) ≥ 3 → "depression screen positive". Total 0–12: 0–2 normal, 3–5 mild, 6–8 moderate, 9–12 severe.

OBC: 21 items 0–4, summed. 0–16 normal, 17–24 some, 25+ high (flag in amber).

Data: kinds gcps, jfls8, phq4, obc, each { "answers": [...], "score": …, "grade"/"band": … }.

UI: a new "Questionnaires" list in the Pain and TMD dialog: each instrument with its last score, date and "Take". Positive PHQ-4 results show an amber line: "Consider referral for psychological support."

Acceptance: each form scores correctly on a hand-worked example (write 2 examples per form in the task chat and check them).

## OP4 · Jaw movement tracker

Create lib/features/dental/specialties/pain/jaw_movements.dart, with a "Jaw movements" row in DentalRecordsCard (shown for all dentists).

Data: kind jawRange:

{ "painFreeOpening": 34, "maxUnassisted": 38, "maxAssisted": 42, "lateralRight": 8, "lateralLeft": 9,

"protrusion": 7, "deviation": "none" | "corrected" | "uncorrectedRight" | "uncorrectedLeft",

"sounds": {"rightClick": true, "leftClick": false, "rightCrepitus": false, "leftCrepitus": false},

"painOnOpening": true, "notes": "" }

Build:

A dialog with number fields in mm (tabular, trailing: 'mm') and chips.

A trend chart of max unassisted opening over visits, with a dashed reference line at 40 mm ("usual lower limit").

The card row shows "Opening 38 mm (was 31)".

Acceptance. Three entries make a trend, and values under 40 show in amber.

## OP5 · Splint therapy tracker

Data: kind splint: { "type": "Stabilisation (Michigan)" | "Anterior repositioning" | "Soft" | "Other", "arch": "upper" | "lower", "delivered": ms, "adjustments": [{"date": ms, "note": ""}], "wearHours": 8, "outcome": "improving" | "no change" | "worse" | "", "status": "active" | "stopped" }.

Build:

A dialog listing the patient's splints and "New splint".

Each splint shows its adjustments timeline, "Add adjustment", wear hours reported, outcome chips, and Stop.

A card row "Splint".

Acceptance. Adding a splint with 2 adjustments shows them in date order.

## OP6 · Pain diary over WhatsApp

Goal. Ask the patient for a daily pain score; the doctor enters the replies.

Build.

In the Pain and TMD dialog, add a "Send diary request" button. It opens WhatsApp (PatientActions.whatsApp) with this editable template: "Hello {name}, please reply once a day with your jaw pain from 0 (none) to 10 (worst) for the next {days} days."

The existing score entry has a "Date" picker, so the doctor can back-date replies.

The trend shows all scores.

Placeholder, shown honestly as an inset note: "Automatic collection of WhatsApp replies needs the WhatsApp Business API: not connected yet."

## OP7 · Pain patients page and dashboard card

Page:

patients with any pain/tmd/gcps/jawRange record

columns: last pain score · GCPS grade · opening mm · splint status

segments: All · High impact (GCPS III/IV) · Positive PHQ-4

Card: screened this month, high impact, splints active.

# Phase E: Endodontics

## E1 · Endodontist sub-login

Enum and label: endodontist, label "Endodontist", short label "Endo".

Sidebar group "Endo": "Root canals" (the E4 page) and "Referrals" (from F3; move it here for this login if you like, but don't duplicate it).

Dashboard: the E4 card.

## E2 · Multi-visit root canal stages

Give the model: lib/features/dental/records/endo_dialog.dart and dental_records_repo.dart.

Change endo_dialog.dart. Add a "Visits" section with a stage list per visit:

Stages: Access and diagnosis → Cleaning and shaping → Intracanal medicament → Obturation → Final restoration.

Each visit: date (picker), stage (chips), medicament (Calcium hydroxide, Triple antibiotic paste, Ledermix, Other), notes.

Data: add "visits": [{"date": ms, "stage": "shaping", "medicament": "Calcium hydroxide", "notes": ""}] to the endo record.

The endo list shows a 5-dot progress stepper per tooth (done in c.label, pending in c.inset) and "Next: Obturation". A "Book next visit" capsule calls PatientActions.newVisit.

Acceptance. Add 2 visits and the stepper shows 2 of 5; the status becomes "Obturated" when an obturation visit exists. Keep that consistent with obturatedOn: set it automatically from the obturation visit.

## E3 · Periapical healing reviews (PAI)

Goal. Follow each treated tooth's periapical healing over time.

Data: add "reviews": [{"date": ms, "pai": 1-5, "symptoms": false, "sinusTract": false, "tenderToPercussion": false, "notes": ""}] to the endo record.

Build:

A "Reviews" section in the endo dialog with "Add review": date, PAI chips 1–5 with their meanings, and symptom checkboxes.

PAI 1: normal periapical structures.

PAI 2: small changes in bone structure.

PAI 3: changes in bone structure with some mineral loss.

PAI 4: periodontitis with a well-defined radiolucent area.

PAI 5: severe periodontitis with exacerbating features.

Outcome after ≥ 1 year from obturation:

"Healed": PAI ≤ 2, no symptoms.

"Healing": PAI decreasing, no symptoms.

"Not healed": PAI ≥ 3 at 4 years, or symptoms.

Show it as a pill (green, amber, amber).

"Set review recall" creates recalls at 6 and 12 months after obturation, with reason "Root canal review".

A small PAI trend per tooth: dots over time.

Acceptance: PAI 4 → 3 → 2 over a year with no symptoms reads "Healed".

## E4 · Root canals page and dashboard card

Page: every endo record across patients (clinicRecordsProvider(RecKind.endo)).

Segments: In progress · Reviews due · Completed.

Rows: patient, tooth, stage stepper, next step, last visit date, outcome pill.

Card: in progress (count), reviews due (from recalls with reason containing "root canal"), completed this month.

## E5 · Received referrals for endo

Uses F3 with direction "in". Add to the endo record an optional "referralId" link. When a received referral with teeth is marked "seen", offer "Start endo record for tooth 36", which opens the endo dialog prefilled. The reply letter pulls in the endo summary (diagnosis, canals and working lengths, obturation, the latest PAI).

Acceptance. Received referral → seen → endo record created → the reply letter includes the treatment summary.

# Phase PD: Pediatric Dentistry

## PD1 · Pediatric dentist sub-login

Enum and label: pediatricDentist, label "Pediatric Dentist", short label "Pedo".

Sidebar group "Pedo": "Children" (PD6).

Dashboard: the PD6 card.

## PD2 · Eruption chart

Goal. For each child, record which teeth have erupted or exfoliated, and flag teeth that are late compared with normal ages.

Create lib/features/dental/specialties/pedo/eruption_chart.dart, with a "Eruption" row in DentalRecordsCard shown when the patient's age is under 16.

Data: kind eruption. One record per patient, updated in place:

{ "teeth": { "51": {"status": "exfoliated", "date": ms}, "11": {"status": "erupting", "date": ms}, … } }

// status: "notErupted" | "erupting" | "erupted" | "exfoliated" (primary only) | "missing"

Normal ranges (a table in code; a pediatric dentist must verify it):

Primary teeth, eruption in months:

upper: A/E 8–12, B/D 9–13, C 16–22, first molar 13–19, second molar 25–33

lower: A 6–10, B 10–16, C 17–23, first molar 14–18, second molar 23–31

Permanent teeth, eruption in years:

upper: central 7–8, lateral 8–9, canine 11–12, first premolar 10–11, second premolar 10–12, first molar 6–7, second molar 12–13, third 17–21

lower: central 6–7, lateral 7–8, canine 9–10, first premolar 10–12, second premolar 11–12, first molar 6–7, second molar 11–13, third 17–21

Build:

Two rows of chips per arch: primary on top (55…65 / 85…75) and permanent below.

Each chip shows the tooth label (F2) and its status colour: not erupted = inset, erupting = amber tint, erupted = green tint, exfoliated = grey struck through, missing = hairline outline.

Clicking a chip cycles through the statuses and stamps today's date; right-click opens a menu with a date picker.

Late flag: if the child's age is past the upper end of the range and the tooth isn't erupted, add an amber ring and list it under "Later than usual". Retained primary teeth (the permanent successor has erupted, the primary is still present) are listed under "Retained primary".

Acceptance. A 9-year-old with 11 not erupted is flagged late (the upper range ends at 8). Marking 51 exfoliated and 11 erupted clears the flag.

## PD3 · Caries risk assessment (ADA)

Human, before starting. Download the ADA Caries Risk Assessment forms (ages 0–6 and over 6) from ada.org. Paste the items with their category (Contributing conditions, General health conditions, Clinical conditions) and which column each answer counts toward (Low, Moderate, High).

Create lib/features/dental/specialties/pedo/caries_risk.dart, with a "Caries risk" row in DentalRecordsCard for all dentists.

Rules:

The form version comes from the age: 0–6 or over 6.

Each answer has a risk level. Any High answer → High. Otherwise any Moderate → Moderate. Otherwise Low.

Suggested recall: High 3 months, Moderate 6 months, Low 6–12 months. A button "Set recall" creates it.

Data: kind cariesRisk: { "form": "0-6" | "over6", "answers": {...}, "risk": "low" | "moderate" | "high" }.

UI: the form grouped by category, chip answers, and the result live at the top. High shows as an amber pill; red is not used.

## PD4 · Sealants and fluoride

Data:

kind sealant: { "tooth": "36", "placed": ms, "material": "Resin" | "GIC", "reviews": [{"date": ms, "state": "retained" | "partial" | "lost"}] }

kind fluoride: { "product": "NaF varnish 5%", "date": ms, "notes": "" }

Build:

One dialog "Sealants and fluoride".

Sealants: the permanent molars and premolars (the 6 and 7 teeth) as chips showing their state. "Due" suggestions: 6s from age 6 and 7s from age 12 if erupted (from PD2) and not sealed. "Add sealant" and "Review" per tooth.

Fluoride: list with date and product, "Add application", and "Next due" 6 months after the last one (3 months if caries risk is High).

A card row: "Sealed 4 of 4 · fluoride due 12 Oct".

## PD5 · Large text and icons mode

Goal. A calmer, bigger interface for chairside use with children.

Build:

Setting: in F2's Settings → Dental section, a switch "Larger text and icons (chairside)". Store it as a meta record {'what': 'largeMode', 'value': true}.

Effect: when on, DesktopShell wraps the content area (not the sidebar) in MediaQuery(data: MediaQuery.of(context).copyWith(textScaler: const TextScaler.linear(1.2)), child: content).

Check that Patient details, the tooth chart and the records dialogs don't overflow at 1.2×. Fix any overflow with Flexible/Expanded or maxLines/ellipsis; don't shrink the text back.

Acceptance. Toggle it on and the content grows 20%, the sidebar stays the same, and there's no overflow stripe on Patient details or the records dialogs at 1366×768.

## PD6 · Children page and dashboard card

Page:

patients under 16

columns: age · last Frankl rating · caries risk · sealants state · eruption flags count · next recall

segments: All · High caries risk · Eruption flags

Card: children seen this month, high risk, sealants due.

# Phase PA: Oral & Maxillofacial Pathology

## PA1 · Oral pathologist sub-login

Enum and label: oralPathologist, label "Oral & Maxillofacial Pathologist", short label "OMP".

Sidebar group "Pathology": "Biopsies" (PA2).

Dashboard: the PA6 card.

## PA2 · Biopsy log

Create:

lib/features/dental/specialties/pathology/biopsy_models.dart

biopsies_screen.dart

biopsy_dialog.dart

Data: kind biopsy, recordedAt = the collection date:

{ "site": "Left lateral border of tongue", "teeth": [], "procedure": "incisional" | "excisional" | "punch" | "brush" | "FNAC",

"clinicalDiagnosis": "…", "differentials": ["…"], "specimens": 1, "fixative": "10% formalin",

"labContactId": "<referralContact id>", "labName": "…", "labRef": "",

"status": "collected" | "sent" | "atLab" | "reported" | "reviewed" | "informed",

"history": [{"status": "sent", "at": ms}], "expectedBy": ms,

"report": {"date": ms, "gross": "", "microscopic": "", "diagnosis": "", "comment": "", "pdfPath": ""},

"photos": [{"path": "…", "caption": ""}], "followUp": ms }

Build. A "Biopsies" tab:

Glance: awaiting report, overdue (past expectedBy, amber), to review, to tell patient.

Segments: Open · Reported · Closed. Plus search.

Rows: date · patient · site · lab · status pill · days at lab.

Dialog: all fields; the lab is chosen from F3's contacts, filtered to specialty "Lab" or anything.

"Mark sent" sets expectedBy to today + 7 days (editable).

"Attach report PDF" copies the file into dental/biopsies/<id>/.

Status buttons move it along.

"Tell patient" opens WhatsApp with a neutral template: "Your biopsy result is ready. Please book a visit to discuss it." Results are never sent by message.

Patient card row: "Biopsies".

Acceptance. Create → sent → reported with a PDF → reviewed → informed. An overdue one turns amber.

## PA3 · Specimen label with QR code

Human. Run flutter pub add barcode. The pdf package draws barcodes, but the import needs the package listed.

Build. "Print label" in the biopsy dialog makes a PDF at 62×29 mm (PdfPageFormat(62 * PdfPageFormat.mm, 29 * PdfPageFormat.mm)) containing:

the patient name, age and sex

the site, date and specimen number

pw.BarcodeWidget(barcode: Barcode.qrCode(), data: biopsyId, width: 18 * PdfPageFormat.mm, height: 18 * PdfPageFormat.mm)

It prints with Printing.layoutPdf.

## PA4 · Histopathology report (when you are the reporting pathologist)

Build. A "Write report" section in the biopsy dialog: gross, microscopic, special stains, diagnosis, comment, and a signature (name and qualification from Settings → Radiology signature, or the doctor's name). "Sign report" locks it and produces a PDF with the letterhead, patient, specimen details and sections, then sets the status to reported. Signed reports can take an addendum, never an edit.

Acceptance. A signed report is locked and its PDF prints; an addendum is appended with its date.

## PA5 · Slide and clinical photos

Build.

"Add photos" (FilePicker.pickFiles(type: FileType.image, allowMultiple: true)) copies the files into the biopsy folder.

The gallery grid shows thumbnails (Image.file(File(path), cacheWidth: 400, fit: BoxFit.cover)) with captions.

Clicking opens a full-screen viewer with InteractiveViewer (pan and zoom, maxScale: 8), left/right arrows and the caption.

Delete asks first.

This is simple viewing, not image processing.

## PA6 · Pathology dashboard card

Card: awaiting reports, overdue, to review.

# Phase OM: Oral Medicine

## OM1 · Oral medicine specialist sub-login

Enum and label: oralMedicine, label "Oral Medicine Specialist", short label "OralMed".

Sidebar group "Oral medicine": "Lesions" (OM3) and "Forms" (OM4).

Dashboard: the OM6 card.

## OM2 · Oral medicine history

Create lib/features/dental/specialties/oralmed/oralmed_history.dart, with a card row "Oral medicine history" (all dentists).

Data: kind omHistory. One per patient, updated in place, with the history of changes kept in versions:

{ "systemic": ["Diabetes", "Hypertension", "Thyroid", "Asthma", "Epilepsy", "Bleeding disorder", "Hepatitis", "HIV", "Pregnancy", "Cancer / radiotherapy", "Other"],

"systemicNotes": "", "medications": [{"name": "Metformin", "dose": "500 mg", "frequency": "BD"}],

"allergies": [{"to": "Penicillin", "reaction": "Rash"}],

"habits": {"tobacco": "none" | "smoked" | "chewed" | "both", "packYears": 0, "arecaNut": false, "alcohol": "none" | "occasional" | "regular"},

"complaint": "", "duration": "", "versions": [{"at": ms, "summary": ""}] }

Build:

A CruFormDialog with sections: Systemic conditions (chips plus notes), Medicines (a table-like list with add and remove rows), Allergies, Habits (chips), Chief complaint and duration.

Allergies show as red chips wherever the record card shows them. This is patient safety.

Tobacco or areca nut use flags an amber line "High-risk habits: screen for oral potentially malignant disorders."

## OM3 · Lesion tracker (photos, size, site, over time)

Create:

lib/features/dental/specialties/oralmed/lesions_screen.dart (the tab)

lesion_dialog.dart

Data: kind lesion. One record per lesion; each visit is an entry:

{ "site": "Right buccal mucosa", "siteCode": "buccalR", "type": "White patch" | "Red patch" | "Ulcer" | "Swelling" | "Pigmented" | "Other",

"firstSeen": ms, "status": "active" | "resolved" | "biopsied",

"entries": [{"date": ms, "lengthMm": 12, "widthMm": 8, "description": "", "photo": "path", "painVas": 2}],

"biopsyId": "" }

Build:

Site picker: a simple labelled grid of oral sites (Upper lip, Lower lip, Buccal mucosa L/R, Tongue dorsum, Tongue lateral L/R, Floor of mouth, Hard palate, Soft palate, Gingiva upper/lower, Retromolar L/R). Chips, no drawing.

Entries: size in mm, a description, and an optional photo (file pick, copied into dental/lesions/<id>/).

Compare: pick two entries to see the photos side by side with sizes and dates, plus the change in size (area = length × width, % change). A shrink shows green, growth amber.

"Refer for biopsy" creates a biopsy (PA2) prefilled with the site and links biopsyId.

The Lesions tab: all active lesions across patients, with growth flags (area up more than 20% since the previous entry, amber).

Acceptance. Three entries with photos compare correctly, growth is flagged, and the biopsy link opens the biopsy.

## OM4 · Custom form builder

Goal. The clinic designs its own forms (for example a burning mouth symptom form) and fills them in per patient.

Create:

lib/features/dental/specialties/forms/form_builder.dart: the builder dialog.

form_fill.dart: the fill dialog.

forms_screen.dart: the tab listing form templates.

Data:

kind formTemplate (patientId ''):

{ "name": "Burning mouth", "fields": [ {"id": "f1", "label": "Where does it burn?", "type": "text" | "longText" | "number" | "choice" | "multiChoice" | "yesNo" | "date" | "scale10", "options": ["Tongue", "Lips"], "required": true, "unit": "" } ] }

kind formResponse (patientId = the patient): { "templateId": "…", "templateName": "…", "answers": {"f1": "…"} }.

Build:

Builder: add a field (type chips), set its label and options, reorder with up/down buttons, mark it required, delete it. There's a live preview on the right.

Fill: fields render by type: CruTextField, chip wraps, a slider for scale10, the date picker. Required fields are validated. Save.

Patient card row "Forms": the responses list plus "Fill a form" (pick a template).

A response opens read-only, with "Edit" to change it (the edit is saved with an updated time).

Acceptance. Build a form with every field type, fill it, reopen it; required fields block saving.

## OM5 · Oral cancer screening checklist

Data: kind ocScreen: { "items": {"lips": "normal" | "abnormal", …}, "riskHabits": [...], "result": "no abnormality" | "refer", "notes": "" }.

Build:

A dialog listing the standard visual and tactile examination sites (extraoral: face, neck and lymph nodes; intraoral: lips, labial mucosa, buccal mucosa, gingiva, tongue (dorsum, ventral, lateral), floor of mouth, hard and soft palate, oropharynx). Each site has Normal / Abnormal chips; Abnormal asks for a note.

The result is "No abnormality detected" or "Refer / biopsy". The latter offers to create a lesion (OM3).

A card row with the last result.

## OM6 · Oral medicine dashboard card

Card: active lesions, lesions growing, screens this month.

PLACEHOLDER: drug interaction checks. In the OM2 medicines section, show an inset note: "Checking medicines against each other needs a drug database: not connected yet." No fake warnings.

# Phase AN: Dental Anesthesiology

## AN1 · Dental anesthesiologist sub-login

Enum and label: dentalAnesthesiologist, label "Dental Anesthesiologist", short label "Anaesth".

Sidebar group "Anaesthesia": "Sedation cases" (AN6).

Dashboard: the AN6 card.

## AN2 · Pre-operative assessment

Create lib/features/dental/specialties/anaesthesia/preop_dialog.dart.

Data: kind sedationCase. One per sedation or GA episode, holding everything from AN2 to AN5:

{ "procedure": "Extraction 38, 48", "planned": "IV sedation" | "Oral sedation" | "Inhalation (N2O)" | "GA",

"preop": { "asa": 1-5, "weightKg": 62, "heightCm": 168, "fastingSolidsHours": 6, "fastingClearHours": 2,

"mallampati": 1-4, "airwayNotes": "", "allergies": "", "medications": "", "lastMeal": ms,

"escort": true, "consentId": "" },

"vitals": [ {"at": ms, "hr": 72, "sys": 120, "dia": 80, "spo2": 98, "rr": 14, "etco2": null, "sedation": 2, "note": ""} ],

"drugs":  [ {"at": ms, "drug": "Midazolam", "dose": 2, "unit": "mg", "route": "IV", "note": ""} ],

"recovery": { "aldrete": {"activity": 2, "respiration": 2, "circulation": 2, "consciousness": 2, "spo2": 2}, "dischargedAt": ms, "dischargedTo": "" },

"status": "planned" | "inProgress" | "recovery" | "discharged" }

Build:

The pre-op form: ASA I–V chips, each with its one-line meaning; weight/height with BMI shown; fasting hours; Mallampati I–IV chips; airway notes; allergies (red if present); medications; escort present; a consent link (it opens the consent from the existing records, or "New consent" with type surgical).

Warnings (amber):

fasting solids < 6 h or clear fluids < 2 h

no escort for IV sedation or GA

ASA ≥ 3: "Consider hospital setting"

"Start case" sets the status to inProgress and opens AN3.

## AN3 · Intra-operative vitals log

Build:

A full-screen page sedation_case_screen.dart with a vitals entry row: HR, Sys, Dia, SpO₂, RR, EtCO₂ (optional), sedation score (Ramsay 1–6 chips) and a note. "Add" stamps the current time; there's an edit button per row.

A vitals chart: HR and systolic/diastolic lines, and SpO₂ on a second axis 80–100.

Alerts (red, patient safety): SpO₂ < 94, HR < 50 or > 120, systolic < 90 or > 180. Show them as a red banner at the top while the latest value is out of range.

Reminder (not auto-logging): every 5 minutes an amber "Vitals due" pill appears if no entry has been made.

## AN4 · Drug and dose log with local anaesthetic maximum-dose calculator

Build:

Drug entry: drug (a common-list chip wrap plus free text), dose, unit, route, time (defaults to now).

Running totals: summed per drug.

Local anaesthetic calculator (patient weight from AN2). For each LA: the max dose in mg, the cartridges so far, and the cartridges left. Formula: mg per cartridge = concentration % × 10 × volume in ml. Defaults to be checked by the clinician:

| Anaesthetic | Max mg/kg | Absolute max | Typical cartridge |
| --- | --- | --- | --- |
| Lidocaine 2% + adrenaline | 4.4 | 300 mg | 1.8 ml = 36 mg |
| Articaine 4% + adrenaline | 7.0 | 500 mg | 1.7 ml = 68 mg |
| Mepivacaine 3% plain | 4.4 | 300 mg | 1.8 ml = 54 mg |
| Prilocaine 4% | 8.0 | 600 mg | 1.8 ml = 72 mg |
| Bupivacaine 0.5% + adrenaline | 1.3 | 90 mg | 1.8 ml = 9 mg |

Totals over 80% of the maximum show amber; over 100% show red, which is patient safety.

The table of values sits in one const list so the clinic can review it. Show "Check against your local formulary" under the calculator.

## AN5 · Recovery and discharge (modified Aldrete score)

Build:

Five items (activity, respiration, circulation, consciousness, SpO₂), each 0–2, with plain descriptions.

The total is shown; ≥ 9 enables "Discharge".

Discharge records the time and "discharged to" (the escort's name), then offers post-op instructions over WhatsApp (an editable template).

## AN6 · Sedation cases page, card and printable record

Page: cases by status: Planned · In progress · Recovery · Discharged.

Card: today's cases, in recovery, discharged today.

Print: a PDF sedation record with the pre-op table, vitals table and chart snapshot (a simple table is fine), drugs with totals, Aldrete, discharge, and signature.

## AN7 · PLACEHOLDER: Bluetooth monitors

In the case page header, add a secondary "Connect monitor" button. It opens an honest dialog: "Pairing a Bluetooth pulse oximeter or BP monitor to log vitals automatically isn't built yet. Enter readings by hand for now." List the device types it will support. No fake pairing.

## AN8 · Emergency protocol cards

Human. Provide the clinic's approved protocols: anaphylaxis, syncope, hypoglycaemia, asthma, seizure, chest pain, local anaesthetic toxicity, airway obstruction. Use your national guidelines (in India, for example, the Indian Resuscitation Council or your institution's), checked by a clinician. Paste the steps and doses.

Build.

A header button "Emergency" in the case page, plus a sidebar entry under Anaesthesia. It opens a full-screen, large-text list of protocols.

Each protocol is a card with numbered steps and drug doses exactly as supplied, plus a one-tap "Start timer" (a count-up timer at the top) and "Log to case" (adds a note row to the vitals log).

# Phase PR: Prosthodontics

## PR1 · Prosthodontist sub-login

Enum and label: prosthodontist, label "Prosthodontist", short label "Prostho".

Sidebar group "Prostho": "Lab cases" (PR3).

Dashboard: the PR7 card.

## PR2 · Lab partners

Reuse F3 contacts with specialty "Dental lab". Add a "Standard turnaround (days)" field to the contact data (turnaroundDays). Add a "Labs" filter in the contacts dialog.

## PR3 · Lab prescription and case pipeline

Create:

lib/features/dental/specialties/prostho/lab_cases_screen.dart

lab_case_dialog.dart

lab_rx_pdf.dart

Data: kind labCase:

{ "labContactId": "…", "labName": "…", "type": "Crown" | "Bridge" | "Veneer" | "Inlay/Onlay" | "Implant crown" | "Complete denture" | "Partial denture" | "Night guard" | "Other",

"teeth": ["36"], "material": "Zirconia" | "E.max" | "PFM" | "Metal" | "Acrylic" | "Other", "shade": "A2", "shadeSystem": "VITA classical",

"margin": "Chamfer" | "Shoulder" | "Feather", "notes": "", "due": ms,

"stage": "scanned" | "sent" | "design" | "milling" | "qc" | "shipped" | "received" | "fitted" | "remake",

"history": [{"stage": "sent", "at": ms, "note": ""}],

"files": [{"path": "…", "kind": "scan" | "photo" | "design" | "other", "name": "…"}] }

Build:

Tab "Lab cases":

Glance: at lab, due this week, overdue (amber), received to fit.

View toggle: List · Board. The board has columns per stage and cards you can drag between columns (use Draggable/DragTarget). Stage changes add to the history.

Dialog: all fields; teeth use FDI with the F2 display; a shade chip wrap (A1–D4 plus a custom entry); due defaults to today + the lab's turnaround.

Files: "Add files" copies into dental/labcases/<id>/; open and remove.

Messages:

"Send to lab" makes the Rx PDF and opens WhatsApp or email to the lab.

When the stage becomes "received", offer to message the patient: "Your crown is ready. Please book a visit to fit it."

Rx PDF: clinic, lab, patient (name, age), case type, teeth, material, shade, margin, notes, due date, signature.

Patient card row: "Lab cases".

Acceptance. Create a case → send (the PDF opens) → drag it through the board → received → fitted. The history keeps the order and overdue cases show amber.

## PR4 · PLACEHOLDER: 3D scan viewer (STL, PLY, OBJ)

Build.

In the lab case files list, .stl/.ply/.obj files show a "3D" chip.

Opening one shows a page scan_viewer_placeholder.dart with the file name, size and, for STL, the triangle count (binary STL: a 4-byte little-endian count after the 80-byte header; ASCII: count the lines containing facet normal).

It also shows this note: "3D view of scans isn't built yet. Open the file in your CAD or lab software." There's a button "Open with default app" (launchUrl(Uri.file(path))).

No rendering.

## PR5 · Export case for the lab (exocad / 3Shape)

Build. "Export case" makes a ZIP (package archive, already present) containing all case files plus order.json (the case data) and order.pdf (the Rx). It saves with FilePicker.saveFile(fileName: 'Case_<patient>_<date>.zip', bytes: zipBytes).

The dialog note says labs import this manually. Direct exocad/3Shape integration: "not connected yet".

## PR6 · Denture stage tracker

Data: kind denture: { "arch": "upper" | "lower" | "both", "type": "complete" | "partial", "stages": [{"stage": "Primary impression" | "Secondary impression" | "Jaw relation" | "Try-in" | "Insertion" | "Review", "date": ms, "notes": ""}], "labCaseId": "" }.

Build. A dialog with a vertical stepper of the stages. Tapping a stage records its date and notes. "Link lab case" picks a PR3 case. A card row: "Denture: Try-in done 12 Sep".

## PR7 · Prostho dashboard card

Card: at lab, overdue, to fit this week.

# Phase OR: Orthodontics

## OR1 · Orthodontist sub-login

Enum and label: orthodontist, label "Orthodontist", short label "Ortho".

Sidebar group "Ortho": "Ortho patients" (OR6).

Dashboard: the OR6 card.

Important: fromString must check 'orthodont' before the existing 'ortho' keyword (which maps to Orthopedic).

## OR2 · Treatment and appliance tracker

Create lib/features/dental/specialties/ortho/ortho_case_dialog.dart.

Data: kind orthoCase:

{ "appliance": "Fixed (MBT 0.022)" | "Fixed (Roth)" | "Clear aligners" | "Removable" | "Functional" | "Other",

"start": ms, "estimatedMonths": 18, "aligners": {"total": 30, "current": 12, "changeEveryDays": 10},

"visits": [{"date": ms, "archwireUpper": "0.016 NiTi", "archwireLower": "0.016 NiTi", "elastics": "Class II 3/16 medium",

"procedures": ["Bond 17"], "notes": "", "photoSetId": ""}],

"phase": "leveling" | "working" | "finishing" | "retention", "debondDate": ms, "retainers": {"upper": "Essix", "lower": "Bonded 3-3"} }

Build:

A dialog with a progress bar: months elapsed out of the estimate, or aligner current out of total.

A visits timeline, newest first, with "Add visit". Wires are chips from a standard list plus free text.

Phase chips.

Aligners: "Next aligner change on <date>" and a WhatsApp reminder template to the patient.

Retention: retainer types, and "Set retention recall" (3, 6 and 12 months).

A card row "Ortho": "Aligner 12 of 30" or "Working phase · 9 of 18 months".

## OR3 · Standard photo series

Create ortho_photos.dart.

Data: kind photoSet: { "label": "Start" | "Progress" | "Debond" | custom, "photos": {"frontal": path, "smile": path, "profile": path, "intraFrontal": path, "intraRight": path, "intraLeft": path, "occlusalUpper": path, "occlusalLower": path} }.

Build:

A grid of 8 slots with silhouette labels. Click a slot to pick a file (copied into dental/ortho/<patientId>/<setId>/); replace or remove.

The completion count "6 of 8".

Sets are listed by date.

## OR4 · Before/after slider

Build.

Pick two photo sets and one view (for example "frontal").

A single image area shows the "after" photo, with the "before" photo clipped by a vertical divider you drag (ClipRect + Align(widthFactor:) or a CustomClipper).

Labels "Before · date" and "After · date".

"Export" renders side by side to PNG (a RepaintBoundary → toImage → PNG) and saves it via FilePicker.saveFile.

Simple image compositing only.

## OR5 · PLACEHOLDERS: ceph superimposition and 3D scans

Ceph superimposition: in the ceph tracing screen (radiology), a disabled "Superimpose" item with the note "Superimposing two tracings isn't built yet."

3D model scans: use PR4's placeholder viewer.

## OR6 · Ortho patients page and card

Page: active cases with phase, progress, next visit and last wire. Segments: Active · Retention · Finished.

Card: active, visits this week, aligner changes due, retention recalls due.

Wear-time compliance (PLACEHOLDER): "Patients logging aligner wear needs the patient app: not connected yet."

# Phase PH: Public Health Dentistry

## PH1 · Public health dentist sub-login

Enum and label: publicHealthDentist, label "Public Health Dentist", short label "PHD".

Sidebar group "Public health": "Camps" (PH2) and "Population" (PH4).

Dashboard: the PH6 card.

## PH2 · Camps and quick registration (works offline)

Create:

lib/features/dental/specialties/publichealth/camps_screen.dart

camp_dialog.dart

screening_form.dart

Data:

kind camp (patientId ''): { "name": "School camp, Kothrud", "date": ms, "place": "", "type": "School" | "Village" | "Workplace" | "Elderly" | "Other", "team": ["Dr. …"], "notes": "", "status": "planned" | "done" }

kind screening (patientId = the created patient): { "campId": "…", "dmft": {"d": 2, "m": 0, "f": 1}, "dmftPrimary": {"d": 3, "m": 0, "f": 0}, "ohiS": 1.2, "fluorosis": "none" | "questionable" | "very mild" | "mild" | "moderate" | "severe", "needs": ["Filling", "Extraction", "Scaling", "Referral"], "referred": true }

Build:

Camps tab: planned and done camps, "New camp".

Camp page: the registrations list plus quick registration.

A compact single-row form: name, age, sex, phone (optional), then Enter saves and clears for the next person.

It creates a real patient with the existing patientRepositoryProvider's createPatient(Patient(...)). Date of birth is estimated from age (1 July of the birth year) and flagged "age estimated" in the notes.

Keyboard-first: Tab and Enter move through it.

Screening form per person: DMFT (D, M, F counters, with the total shown), primary dmft (for age < 12), OHI-S (debris and calculus index entry → score), fluorosis (Dean's index chips), treatment needs chips, and a "Refer to clinic" toggle.

Everything is local, so it works without internet.

Acceptance. Registering 10 people takes about a minute with the keyboard; the screenings save; the camp shows the counts.

## PH3 · DMFT from the tooth chart

Build. A helper computeDmft(List<ToothChartEntryModel>) in lib/features/dental/specialties/publichealth/dmft.dart:

D = teeth with the caries condition

M = missing due to caries (missing condition, excluding teeth marked "not erupted")

F = restored or filled, with no caries

Use it to prefill the screening when a camp patient already has a tooth chart.

## PH4 · Population dashboard

Create population_screen.dart.

Build.

Filters: camp (All or one), date range, age group (0–5, 6–12, 13–18, 19–34, 35–59, 60+), sex.

Charts (CustomPainter bars; bars in c.label2, the highlighted group in c.label):

caries prevalence by age group (% with D + M + F > 0)

mean DMFT by age group

treatment needs breakdown

sex and age distribution

procedures done in the clinic (from procedure_log_entries grouped by name, top 10)

Every chart shows its n. Empty data shows "No screenings in this range", never zeros pretending to be data.

## PH5 · CSV export and reports

Build:

"Export CSV" writes one row per screening (camp, date, age, sex, D, M, F, dmft, OHI-S, fluorosis, needs, referred) with a header row, UTF-8. Save with FilePicker.saveFile(fileName: 'screenings.csv', bytes: utf8.encode(csv)). Quote fields containing commas.

"Camp summary PDF": camp details, the number screened, the prevalence, mean DMFT, needs and referrals, a table by age group, and the team.

"Report for NGO / government": the same data in their required table layout. Human: paste the template the funding body requires, and the model maps the fields onto it.

## PH6 · Public health dashboard card

Card: camps this month, people screened, referrals to follow up (referred = true, with no clinic visit since).

# Phase OS: Oral & Maxillofacial Surgery

## OS1 · Oral surgeon sub-login

Enum and label: oralSurgeon, label "Oral & Maxillofacial Surgeon", short label "OMFS".

Sidebar group "Surgery": "Surgeries" (OS5) and "Implants" (OS3).

Dashboard: the OS5 card.

## OS2 · Operation notes

Create lib/features/dental/specialties/surgery/op_note_dialog.dart.

Data: kind opNote: { "procedure": "Surgical removal of 38", "teeth": ["38"], "anaesthesia": "LA: Articaine 4% 1.7 ml IANB" | "IV sedation" | "GA", "incision": "", "flap": "", "boneRemoval": "", "sectioning": "", "closure": "Vicryl 3-0, 3 sutures", "haemostasis": "", "complications": "none", "specimen": false, "biopsyId": "", "checklistId": "", "duration": 35, "surgeon": "", "assistant": "" }.

Build:

Templates (a picker at the top that pre-fills the fields; editable): surgical extraction, impacted third molar, alveoloplasty, frenectomy, cyst enucleation, implant placement, incision and drainage.

Links: the WHO checklist (existing) and "Specimen sent", which creates a PA2 biopsy.

Print a PDF op note.

## OS3 · Implant registry

Data: kind implant: { "site": "36", "brand": "", "system": "", "diameter": 4.3, "length": 10, "lot": "", "ref": "", "placed": ms, "torqueNcm": 35, "isq": 72, "boneGraft": "", "membrane": "", "healing": "submerged" | "transmucosal" | "immediate load", "abutment": "", "restoredOn": ms, "status": "osseointegrating" | "restored" | "failed" | "removed" }.

Build:

A dialog for placing or editing: diameter chips 3.0–6.0, length chips 6–16, lot/REF fields, torque/ISQ numbers.

Warnings: torque < 20 Ncm (amber, "Consider delayed loading"); ISQ < 60 (amber).

"Set review recall" creates recalls at 3 months (restoration) and 12 months (review).

Tab "Implants": all implants with the brand/lot search. It's useful for recalls on a lot.

Patient card row: "Implants: 2 (36, 46)".

## OS4 · Post-op instruction library

Data: kind postOpTemplate (patientId ''): { "name": "After extraction", "text": "…" }.

Build: a library dialog to add, edit or delete templates. The seeds are 4 templates: extraction, third molar surgery, implant, biopsy. Human: approve the wording.

"Send" picks a template and patient, then opens WhatsApp with the text. It's used from the op note ("Send instructions").

## OS5 · Surgeries page, card and CBCT planning placeholder

Page: op notes by date, with a filter by procedure.

Card: surgeries this week, implants awaiting restoration, reviews due.

PLACEHOLDER: CBCT planning. "Plan implant on CBCT" opens the existing CBCT 3D placeholder page (openRadCbct3d in lib/features/radiology/open_study.dart) when the patient has a CBCT study. Otherwise it shows "Implant planning on CBCT isn't built yet."

# Phase R: Radiology leftovers

## R1 · Denoise filter

Give the model:

lib/features/radiology/viewer_plus/image_filters.dart

lib/features/radiology/viewer/side_panel.dart (the Adjust tab)

Change. Add denoise (0 = off, 1 = light 3×3, 2 = strong 5×5) to RadFilterSettings (JSON and copyWith). Apply a median filter on the Float32 values inside applyValueFilters, before sharpen and CLAHE, in the same isolate. Add a "Noise reduction" segmented control (Off · Light · Strong) to the Adjust tab. changesValues must include it.

Acceptance. Strong visibly smooths a noisy IOPA; turning it off restores the original; it's remembered per study type like the other filters.

## R2 · DICOMweb client (needs a PACS to test)

Human, before starting.

Install Orthanc for Windows (orthanc-server.com), enable its DICOMweb plugin, and upload a few test studies.

Note the address, for example http://localhost:8042/dicom-web.

The PACS password or token is stored with flutter_secure_storage (already a dependency).

Give the model:

lib/features/radiology/presentation/pacs_dialogs.dart

lib/features/radiology/data/radiology_models.dart

lib/features/radiology/imaging/rad_import.dart

Create lib/features/radiology/pacs/dicomweb_client.dart, using the http package (already present):

QIDO-RS: GET {base}/studies?PatientName=…&PatientID=…&StudyDate=YYYYMMDD-YYYYMMDD&ModalitiesInStudy=CT&includefield=all, Accept: application/dicom+json. Parse the DICOM JSON: the tag keys like 00100010 hold {"vr": "PN", "Value": [{"Alphabetic": "…"}]}.

WADO-RS: download a study as multipart: GET {base}/studies/{uid}, Accept: multipart/related; type="application/dicom". Split the parts on the boundary into .dcm files in a temp folder, then feed them to the existing scanForImport, then the study form.

STOW-RS (send): POST {base}/studies with multipart/related; type="application/dicom".

Auth: none, basic (username + password from secure storage), or bearer.

Change pacs_dialogs.dart:

Replace the "not connected" states with real calls: Test connection = QIDO studies?limit=1; Search shows results; Download imports.

Errors show plainly ("Couldn't reach the PACS: <reason>").

The scanner receiver (C-STORE) stays a placeholder.

Acceptance. Search for a known patient, download the study, and it appears on the worklist.

## R3 · AI provider adapter (keeps "no key" honest)

Create lib/features/radiology/ai/rad_ai.dart:

abstract class RadAiProvider {

bool get connected;

Future<List<RadAiFinding>> secondRead(Uint8List deidentifiedPng, {required String modality});

}

class RadAiFinding { String label; double confidence; Rect? box; /* image pixels */ String tooth; }

class NoAiProvider implements RadAiProvider { connected => false; secondRead => throw StateError('No AI key connected'); }

final radAiProviderProvider = Provider<RadAiProvider>((ref) => NoAiProvider());

Wire the existing AI panels (viewer_plus/ai/ai_panels.dart) to read connected from this provider instead of assuming it's false. Nothing else changes until you choose a provider.

Human: choose the provider and key later (for example Firebase AI / Gemini, already a dependency). Only then write a GeminiRadAiProvider, with de-identification (strip DICOM tags, send pixels only) and a review-before-use flow.

## R4 · PLACEHOLDERS that stay placeholders

the CBCT 3D viewer

MPR / crosshair / slab

JPEG 2000 / JPEG-LS decoding

the C-STORE receiver

These are already honest placeholders; leave them.

# Phase C: Cloud and infrastructure (only after your decisions)

Decisions you must make first, one line each:

Firestore collections, or keep local and sync later?

Where images live (S3 bucket and region, or Firebase Storage)?

Orthanc hosting (AWS EC2 with Docker, or none)?

Per-clinic access rules and roles (doctor, receptionist, radiologist)?

Data protection: DPDP consent text and retention periods.

When decided, the tasks are:

C1 · Sync layer for `dental_records` and `radiology_docs`: a Firestore mirror keyed by clinic, last-write-wins on updatedAt, and an offline queue. Follow the existing lib/core/services/firestore_sync_service.dart pattern. Give the model that file.

C2 · Security rules for the new collections: clinic scoping, and doctors only for clinical kinds.

C3 · Image upload to storage with the path /{clinicId}/{patientId}/imaging/{studyId}/... plus a thumbnail. Keep the local copy as a cache.

C4 · Shared case access for referrals (F3): a referral shares a read-only snapshot with the other doctor's clinic. This replaces the F3 placeholder.

C5 · Secure report links (Radiology): a signed URL with an expiry. This replaces the "Cloud not connected yet" button.

Each needs its own detailed spec once the decisions are made. Don't start them before.

# Appendix A · Acceptance run-through after each phase

Run flutter analyze on the phase's folders. No errors or warnings.

Run flutter run -d windows.

Log in as the phase's specialty (sign-in: pick Dentist, then the specialty chip; or use the specialty switcher's Dentist card, "Log in as").

Check the sidebar shows the specialty group and nothing is duplicated.

Check the dashboard shows the specialty card, with correct numbers after you add data.

Check Patient details (records card): each new row opens its dialog, saves, and reopens with the data.

Go through each task's Acceptance list.

Switch to General dentist: the specialty pages disappear and everything else still works.

Switch to Radiologist: no chairside dental pages appear.

Switch Day/Evening appearance: nothing is unreadable.

Resize to 1366×768: no overflow stripes.

Commit.

# Appendix B · Troubleshooting (errors models often cause)

| Error | Fix |
| --- | --- |
| The getter 'platform' isn't defined for the type 'FilePicker' | file_picker v11 is static: use FilePicker.pickFiles(...), not FilePicker.platform.pickFiles |
| An element in a constant set can't override '==' (with LogicalKeyboardKey) | Make it final instead of const, or compare keyIds |
| Undefined name for a widget like CruSwitch | It doesn't exist. Use Flutter's Switch(activeColor: c.label) or DentalChoiceChip |
| The method 'toothName' isn't defined for 'DentalChart' | It's DentalChart.name(tooth) |
| Can't use 'ref' after the widget was disposed | Don't save in dispose(). Save on back with PopScope(onPopInvokedWithResult: …), or debounce while editing |
| The argument type 'X?' can't be assigned to 'X' inside a where/if | Null-check first, or use ! only after a check on the same variable |
| Missing case clause for DoctorSpecialtyType.<new> | Add the new type to every switch: demo_session_service.dart _getDemoDoctorName is the usual one |
| RenderFlex overflowed | Wrap text in Flexible/Expanded with maxLines: 1, overflow: TextOverflow.ellipsis |
| Build: Cannot open include file … flutter_secure_storage_windows_plugin.h | The path is too long. Build from a shorter folder or subst R: (0.4 item 5) |
| firebase_options.dart missing | Copy it from the main folder (it isn't in git) |
| PathExistsException … sqlite3.dll | Two flutter test runs in one folder: run one at a time |
| Riverpod: StateProvider not found | import 'package:flutter_riverpod/legacy.dart'; |
| A switch over a String enum name misses a value | Use values.firstWhere((e) => e.name == raw, orElse: () => default) |

# Appendix C · Clinical content that needs a dentist's review before real use

| Where | What to verify |
| --- | --- |
| P2 | 2017 AAP/EFP staging and grading thresholds |
| P6 | Patient-facing perio wording |
| OP2–OP3 | Exact DC/TMD wording and scoring (from the official manual) |
| E3 | PAI descriptions and healing outcome criteria (ESE guidelines) |
| PD2 | Eruption age ranges |
| PD3 | ADA caries risk items and thresholds |
| OM2 / OM5 | High-risk habit guidance, oral cancer screening sites |
| AN2 | Fasting thresholds, ASA wording |
| AN4 | Local anaesthetic maximum doses and cartridge contents |
| AN5 | Modified Aldrete criteria |
| AN8 | Emergency protocols and drug doses (must come from your approved source) |
| OS3 | Torque and ISQ warning thresholds |
| OS4, E (post-op), consents | Instruction and consent wording (legal and clinical) |
| Radiology templates and phrases | Report wording already seeded in the app |
| Recalls | Default recall intervals |

# Appendix D · Map of what already exists (so nobody rebuilds it)

lib/core/models/doctor_specialty.dart            Dentist + Oral & Maxillofacial Radiologist sub-login

lib/core/widgets/subspecialty_row.dart           "General / <sub-specialty>" chooser used at sign-in and onboarding

lib/features/shell/components/specialty_switcher_dialog.dart  "Log in as" chips on the Dentist card

lib/features/dental/records/

dental_records_repo.dart    JSON record store, RecKind, providers, RecIcons, recToast

dental_records_card.dart    Clinical records card on Patient details

perio_chart_screen.dart     Perio chart (full screen), PerioSummary, trend, PDF

endo_dialog.dart            Endo list + endo record dialog

consent_dialog.dart         Consents with signature pad, PDF

recalls.dart                Recalls tab, rules, suggestions, set-recall dialog

clinical_forms.dart         Pain + TMD screener, Frankl, WHO surgical checklist

lib/features/radiology/       Radiology module (worklist, viewer, viewer_plus, reports, referrers, PACS UI, settings)

open_study.dart             openRadStudy, openRadReport, openRadCbct3d, radRoute

presentation/radiology_dialogs.dart  pickRadPatient, referrer dialogs, fees, audit, dose log, invoice

presentation/radiology_ui.dart       RadIcons, RadFormat, pills, RadNotConnected

lib/features/dental/presentation/desktop/  tooth chart (2D/3D), procedures, treatment plans, sterilization, dental_ui kit

Sidebar indices in use:

| Index | Tab |
| --- | --- |
| 0 | dashboard |
| 1 | patients |
| 2 | inventory |
| 3 | revenue |
| 4 | appointments |
| 5 | campaigns |
| 6 | scribe |
| 7 | queue |
| 8 | settings |
| 9 | treatmentPlans |
| 10 | sterilization |
| 11 | procedures |
| 12 | worklist |
| 13 | reports |
| 14 | referrers |
| 15 | recalls |

The next free index is 16. Each new tab takes the next number, and desktop_shell.dart _labels/_icons must stay in the same order.

End of guide.